FINANCIAL PROPOSAL

Capability Maturity Model Integration (CMMI)-DEV Level 3 Certification for City Bank PLC.

PART-B – Benchmark Appraisal, Certification & Result Publication

| Submitted to | City Bank PLC. |
| --- | --- |
| RFP Reference | City Bank/Proc/Y26/181, dated 12-August-2026 |
| Submitted by | ACNABIN Chartered Accountants (Proposed Prime Bidder) in consortium with CipherShield Bangladesh Ltd and Ionbay Consulting Services Pvt. Ltd. (ICS) (Technical Partners) |
| Submission Date | 30 August 2026 |
| Project Code | ACN-BD-0826-CMMI-B-00002 |
| Classification | Commercially Confidential |

Commercial Confidentiality Disclaimer

This document is commercial, confidential and copyrighted by the submitting consortium. It may be used solely for evaluation of this proposal by City Bank PLC. and may not be reproduced, distributed or disclosed without prior written approval.

# Commercial Proposal Declaration

I / We declare that we accept all the Terms and Conditions as mentioned in the PART-B: Capability Maturity Model Integration (CMMI)-DEV Level 3 Certification for City Bank PLC.

I / We declare that the Technical & Financial Proposal has been submitted without any conditions and strictly as per the conditions of the RFP document and I / we are aware that the Financial Proposal is liable to be rejected if it contains any other conditions.

We further declare that this Financial Proposal will be submitted without additional commercial conditions and in the format required by City Bank PLC. Annexure-III – Pricing Format: PART-B is returned in original, filled and signed in ink with this Commercial Proposal.

| Authorised Signatory | Muhammad Aminul Hoque, FCA |
| --- | --- |
| Title | Partner |
| Bidder | ACNABIN Chartered Accountants |
| Date | 30 August 2026 |
| Phone / Mobile | 01671-024714 |
| Email | amin@acnabin-bd.com |

# 1. Price Form – PART-B

Quoted in the prescribed format of Annexure-III – Pricing Format: PART-B.

| Item | Item Description | UoM | Total Cost in BDT (including Duties, VAT & Taxes) |
| --- | --- | --- | --- |
| 1 | Capability Maturity Model Integration (CMMI)-DEV Level 3 Certification for City Bank PLC. Successful completion of the CMMI-DEV Level 3 Benchmark Appraisal, Certification & Result Publication for City Bank PLC on ISACA’s CMMI website. | Job (One-time Cost for Certification Service) | 22,00,000.00 |
| Total Cost (BDT) including VAT & Tax |  |  | 22,00,000.00 |

Note: the quoted price includes all sorts of CMMI-DEV Level 3 Certification for City Bank PLC. including VAT, Taxes and all other duties, fees/charges, OPE etc. as applicable. Price may be quoted either in BDT or in USD; the price is quoted in BDT.

| Total Quoted Price in Word | Twenty-Two Lacs BDT Only (including VAT & Tax) |
| --- | --- |
| VAT Rate | As applicable |
| Tax Rate | As applicable |

# 2. Payment Schedule

Milestone base phase wise payment, as prescribed at Annexure-III.

| Phase | Payment Trigger | Percentage |
| --- | --- | --- |
| Phase-1 | Initially to mobilize team upon issuance of PO and signoff phase-wise scope of services & deliverables. | 10% |
| Phase-2 | After the CMMI-DEV Level 3 appraisal and the successful achievement of certification. | 60% |
| Phase-3 | After the successful publication of the CMMI-DEV Level 3 certification result for City Bank PLC on ISACA’s CMMI website. | 30% |
| Total |  | 100% |

Payment dates are tentative. Each payment falls due on actual attainment of the respective milestone and the Bank’s acceptance, not on a calendar date. Payment will be made in local currency (BDT) to the local partner of the awarded bidder – for this engagement, ACNABIN Chartered Accountants as prime bidder and contracting entity.

# 3. Appraisal Time Schedule

| Activity | Man Days | Primary Output |
| --- | --- | --- |
| 1. Appraisal planning and sponsor kick-off | 3 | Appraisal Plan, organizational unit and scope confirmation, team selection. |
| 2. Readiness review and PIID / objective-evidence review | 5 | Readiness Review Report; evidence gaps identified and confirmed with the Bank. |
| 3. Appraisal team training and preparation | 3 | Trained appraisal team; verified data collection plan. |
| 4. On-site Benchmark Appraisal execution (SCAMPI Class A) | 10 | Document review, interviews, objective-evidence verification, preliminary findings. |
| 5. Ratings determination and final findings briefing | 3 | Practice characterization, Maturity Level rating, final findings presentation to the sponsor. |
| 6. Appraisal Disclosure Statement and submission to ISACA | 2 | Signed ADS; appraisal results submitted for certification. |
| 7. Certification and publication on ISACA’s CMMI website | 2 | Published Appraisal Result (PARS) and written confirmation of publication to the Bank. |

The schedule assumes the Bank is appraisal-ready at commencement, with process definition, deployment, internal audits and evidence preparation complete under PART-A. Where residual gaps prevent certification, a readiness status and revised certification dependency plan will be issued rather than an unsupported appraisal conclusion.

# 4. Commercial Terms Required by the RFP

| Term | Response |
| --- | --- |
| Offer validity | 120 days from submission date (Annexure-I item 10). |
| Delivery time | From issuance of the Work Order to successful completion of the benchmark appraisal, certification and publication of the appraisal result on ISACA’s CMMI website (Annexure-I item 11). |
| Payment currency | Bangladesh Taka (BDT), paid to the prime bidder, subject to Central Bank and tax requirements. |
| Performance guarantee | 10% of Work/Purchase Order value, from a scheduled commercial bank other than City Bank PLC., in the Bank’s prescribed format, submitted within 10 working days of the Work Order and extendable on delay (Annexure-I item 5). |
| Penalty | 0.05% of Purchase Order/Contract value per calendar day of delay, capped at 25% of Purchase Order/Contract value, or cancellation of the purchase order (Annexure-III). |
| Price basis | Firm and fixed. Inclusive of VAT, taxes, duties, fees, charges and OPE as applicable. VAT and taxes deducted from the bill as per the laws of Bangladesh (Annexure-I item 3). |
| Price escalation | No escalation during the engagement period unless formally approved through an RFP-compliant amendment. |
| Contract / support period | Through to publication of the appraisal result; certification validity is three years from the result date, per CMMI Institute rules. |

# 5. Supplier Information Form – Bidder Completion

Entered on Annexure-VI – Supplier Information Form (SIF), submitted with this Commercial Proposal.

| Field | Bidder Response |
| --- | --- |
| Legal name of company | ACNABIN Chartered Accountants |
| Local address | BDBL Bhaban (Level-13 & 15), Karwan Bazar C/A, Dhaka 1215 |
| Telephone / Mobile / Fax | (+88-02) 410 20036 |
| Email / Website | www.acnabin.com |
| Registered address | BDBL Bhaban (Level-13 & 15), Karwan Bazar C/A, Dhaka 1215 |
| Type of structure | Partnership |
| Date of establishment | February 1885 |
| Paid-up / total capital or investment | N/A |
| Nature of business | Service provider – audit, assurance and advisory services; prime bidder for CMMI-DEV Level 3 benchmark appraisal and certification. |
| Owners / key personnel | Muhammad Aminul Hoque, FCA |
| Number of management / non-management / technical staff | 659 Personnel including management, non-management and technical staff |
| List of subsidiaries / branches | Brach Office: Jahan Building No.7 (1st floor, North Side), 59 Agrabad Commercial Area, Chattogram - 4100, Bangladesh. |
| Bank account information | Account Name: ACNABIN Collection Account Account No: 2065395570001 Account Type: Current Account Bank Name: BRAC BANK PLC Branch Name: Kawran Bazar Branch Routing Number: 060261397 |
| After-sales support | Post-appraisal support through certification and publication of the result on ISACA’s CMMI website. |
| Experience with City Bank PLC. | Yes. |

6. Data / Information with Supporting Documents

| Name & Address of Bidder | ACNABIN Chartered Accountants, BDBL Bhaban (Level-13 & 15), Karwan Bazar C/A, Dhaka 1215 |
| --- | --- |
| Name & Address of Principal | Ionbay Consulting Services Pvt. Ltd. (ICS), 3rd Floor, Landmark Cyber Park, Sector 67, Gurugram – 122101, India |
| Technical Partner | CipherShield Bangladesh Ltd, 1st Floor, Building No. 16/B, Road 43, Gulshan 2, Dhaka-1212, Bangladesh |

Customers list of successful implementations of similar service/job with contact information

| SL | Client Name | Industry Type | Completion Year | Contact Person | Contact Number | Email | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Insphere Solutions Pvt. Ltd. | Software / IT Services | 2026 | Mr. Abhishek Verma | +91 81303 19933 | – | CMMI-DEV-ML3 |
| 2 | InnovationM Mobile & Web Technologies Pvt Ltd | Software / IT Services | 2026 | Ms. Ritika | +91 85888 25794 | – | CMMI-DEV-ML3 |
| 3 | DataSoft Systems Bangladesh Limited | IT Services (Bangladesh) | 2024 | Mr. Ripon Khan, SEPG Lead | – | ripon.khan@datasoft-bd.com | CMMI-DEV-ML3 |
| 4 | My Soft Heaven | IT Services (Bangladesh) | Ongoing | Md. Mofakhkharul Islam (Pollob), Managing Director & CEO | +880 1711-415154 | – | CMMI-DEV-ML3 (Ongoing) |
| 5 | Dream71 Bangladesh Limited | IT Services (Bangladesh) | 2026 | Mr. Rashad, CEO | +880 1715-091734 | – | CMMI-DEV-ML3 |

Client addresses are furnished on request, subject to client consent, in line with Section 8 of the Supplier/Service Providers’ Code of Conduct. Certificates of Appraisal for the named Lead Appraiser engagements are enclosed with the Technical Proposal.

# 7. Authorised Signatory

| Name of Authorised Signatory | Muhammad Aminul Hoque, FCA |
| --- | --- |
| Title | Partner |
| Name of Bidder / Company | ACNABIN Chartered Accountants |
| Date | 30 August 2026 |
| Phone / Mobile | 01671-024714 |
| Email | amin@acnabin-bd.com |
| Signature |  |
| Company Seal |  |

ACNABIN–CS–ICS Commercially Confidential © 2026  |  End of Commercial Proposal