TECHNICAL PROPOSAL

Recertification of ISO 27001 for BRAC Bank PLC

| Submitted to | BRAC Bank PLC |
| --- | --- |
| RFP Reference | BRACBANK/Proc/RFQ/Y26/290, 2000003445 |
| Submitted by | ACNABIN Chartered Accountants (Proposed Prime Bidder) in consortium with CipherShield Bangladesh Ltd (PCI QSA Technical Partner) |
| Submission Date | Aug 17, 2026 |
| Project Code | 2026-July-ANCCB-ISO0052 |
| Classification | Commercially Confidential |

Commercial Confidentiality Disclaimer

This document is commercial, confidential and copyrighted by the submitting consortium. It may be used solely for evaluation of this proposal and may not be reproduced, distributed or disclosed without prior written approval.

# Confidentiality Statement

This proposal and all information contained herein are commercially confidential and proprietary to the submitting organization. It has been prepared solely for the purpose of evaluation in response to the BRAC Bank PLC RFQ for ISO 27001 recertification.

The contents of this document, including technical approaches, methodologies, commercial information, project plans, personnel information, and supporting deliverables, shall not be reproduced, copied, distributed, disclosed, or shared with any third party without prior written authorization from the submitting organization, except where such disclosure is required for the evaluation of this proposal by BRAC Bank PLC and its authorized representatives.

By accepting this proposal, the recipient acknowledges the confidential nature of the information contained herein and agrees to use it solely for the purpose for which it has been submitted.

Technical Envelope No commercial prices or financial quotations are included in this document. The commercial response is provided separately in the Financial Proposal package.

# Letter of Submission

The Procurement Department
BRAC Bank PLC
Anik Tower (1st Floor)
220/B, Tejgaon I/A
Tejgaon-Gulshan Link Road
Dhaka-1208, Bangladesh

17 August 2026

Submission of Technical Proposal for ISO 27001, recertification for BRAC Bank PLC.

RFQ Reference: BRACBANK/Proc/RFQ/Y26/290, 2000003445

Dear Sir/Madam,

We are pleased to submit our Technical Proposal in response to the Request for Quotation (RFQ) issued by BRAC Bank PLC for ISO 27001, recertification.

We confirm that we have carefully reviewed the RFQ, Scope of Work, instructions to bidders, participation requirements, terms and conditions, and related annexures provided by BRAC Bank PLC. We understand the requirements of the assignment and are committed to delivering the required services in accordance with the Bank's specified scope, timelines, quality standards, and applicable requirements.

Our proposal presents our understanding of the requirements, proposed methodology and approach, project implementation plan, deliverables, team composition, relevant experience, and supporting credentials for consideration by BRAC Bank PLC.

We further confirm that the information and documents submitted as part of this proposal are true and accurate to the best of our knowledge. We acknowledge that the proposal will be evaluated in accordance with the evaluation criteria specified in the RFQ and that BRAC Bank PLC reserves the rights stated in the RFQ, including the right to accept, reject, cancel, negotiate, or otherwise deal with the proposal in accordance with its procurement requirements.

We also confirm our commitment to comply with the applicable confidentiality, ethical, professional, and contractual requirements of BRAC Bank PLC throughout the engagement.

We appreciate the opportunity to participate in this important assignment and look forward to the opportunity to support BRAC Bank PLC in strengthening and maintaining its information security and ISO certification framework.

Yours faithfully,

Muhammad Aminul Hoque, FCA
Partner
ACNABIN, Chartered Accountants
Mobile: 01671-024714

# Contents

| S/N | Description | Page Number |
| --- | --- | --- |
| 1 | Executive Summary | 5 |
| 2 | What BRAC Bank PLC Will Receive | 5 |
| 3 | Proposed Bid Structure | 6 |
| 4 | Understanding of BRAC Bank PLC's Requirements | 7 |
| 5 | Engagement Objectives & Outcomes | 7 |
| 6 | About the ISO/IEC 27001:2022 Standard | 8 |
| 7 | ISO 27001 Certification Benefits | 8 |
| 8 | About CipherShield | 9 |
| 9 | Industry Accreditations | 10 |
| 10 | Credentials & Capability Snapshot | 10 |
| 11 | CipherShield Approach | 10 |
| 12 | Certification path | 11 |
| 13 | Governance, reporting, and audit evidence model | 12 |
| 14 | ## Banking-Specific Delivery Considerations | 12 |
| 15 | Regulatory and Standards Alignment | 13 |
| 16 | High Level Project Plan | 14 |
| 17 | Project Deliverables | 15 |
| 18 | Project Assumptions | 16 |
| 19 | Critical Success Factors and Mutual Commitments | 17 |
| 20 | Project Risks | 18 |
| 21 | Project Team | 19 |
| 22 | BRAC Bank PLC Team | 19 |
| 23 | Previous Project Experience | 20 |
| 24 | Project Management & Governance Framework | 21 |
| 25 | Bidder Eligibility & Supporting Documents Checklist | 23 |
| 26 | Non-Compliance Declaration | 24 |
| 27 | Authorization and Acceptance | 24 |

## 1. Executive Summary:

BRAC Bank PLC requires a qualified and experienced service provider to support its ISO 27001, ISO 18788 and new ISO 27031 certification requirements, covering the relevant clauses, management systems, polices, processes, manuals, forms, templates, identification of information assets, controls, risk management practices and organizational arrangements.

The requested engagement includes ISO 27001:2022, recertification for gap analysis and consultancy certification scoping, information asset identification and classification, risk assessment and management, ISMS implementation support, development and review of policies and procedures, manuals, forms, templates, awareness sessions, compliance monitoring, internal audit, remediation support, certification assessment coordination and subsequent surveillance audits and refresher training.

The proposed engagement model provides BRAC Bank PLC with a structured and risk-based approach covering the complete certification lifecycle. The methodology emphasizes independent assessment, effective risk management, control effectiveness, evidence-based gap identification, remediation support and sustainable compliance. Particular focus will be placed on understanding the Bank's existing ISMS, identifying gaps against applicable ISO requirements, supporting corrective actions and preparing the Bank for formal certification assessment.

The proposed approach is designed to provide BRAC Bank PLC with practical and sustainable outcomes beyond certification readiness, including strengthened information security governance, clearly defined roles and responsibilities, improved risk visibility, measurable ISMS performance and continued compliance through internal audit, surveillance support and periodic awareness and refresher activities.

By leveraging a structured delivery methodology, expert resources, and close collaboration with BRAC Bank PLC stakeholders and top registered certification bodies (such as Bureau Veritas, Intertek, or Royal CERT), this engagement will deliver a comprehensive framework. This approach will enable the Bank to achieve its certification objectives while simultaneously strengthening its overall information security management and resilience capabilities.

Our Proposed Position A locally coordinated, ISO-led certification and compliance engagement for BRAC Bank PLC, delivered through a disciplined and structured operating model covering gap assessment, risk assessment, ISMS implementation support, internal audit, remediation guidance, certification readiness, certification assessment coordination and ongoing surveillance support. The engagement will maintain clear separation between advisory, implementation support, internal audit and certification assessment activities, while ensuring BRAC Bank PLC retains ownership of risk decisions, remediation, control implementation and ongoing operation of the management system.

## 2. What BRAC Bank PLC Will Receive:

- A clearly defined and defensible ISO management-system scope covering the relevant organizational units, Identification of information assets, processes, technologies, locations, interfaces, dependencies and other areas applicable to the agreed certification scope.

- Comprehensive information asset identification support and classification, including identification of asset owners, classification requirements and maintenance of appropriate information asset registers.

- A risk-based ISO 27001:2022 recertification gap assessment covering the existing ISMS, information security controls, policies, processes, manuals, forms, templates, and risk management practices, together with a structured and prioritized remediation roadmap.

- Comprehensive ISMS, risk assessment and management support, including assessment methodology, risk treatment and documented risk management outputs aligned with the Bank's requirements.

- ISMS, implementation and enhancement support, including organizational roles and responsibilities, information security policies and procedures, manuals, forms, templates, ISMS, evaluation methods, metrics, KPIs and management dashboards.

- Internal audit and certification-readiness support, including an independent internal audit of the ISMS and documentation, identification of findings, remediation support and closure of identified gaps prior to the formal certification assessment.

- Certification assessment coordination and support, including coordination with the Top Registered Certification Body (such as Bureau Veritas, Intertek, or Royal CERT), application support, pre-audit/document review, certification audit and assistance toward obtaining the required certification.

- Ongoing surveillance and compliance support, including support for the subsequent surveillance audits, surveillance certificates, periodic compliance monitoring and regulatory/update guidance as required under the engagement.

- ISO awareness and refresher training for relevant BRAC Bank stakeholders, supported by structured knowledge transfer to strengthen internal understanding and sustainable operation of the management system.

- Management-level reporting and documented deliverables throughout the engagement, providing BRAC Bank PLC with clear visibility of assessment findings, remediation progress, compliance status and certification readiness.

## 3. Proposed Bid Structure:

The proposed bid structure comprises ACNABIN Chartered Accountants as the prime bidder and CipherShield Bangladesh Ltd. as the specialist technical partner. The proposed delivery model provides BRAC Bank PLC with a local contractual and coordination interface supported by specialist capabilities in ISO management systems, information security, risk management, internal audit, certification readiness and technical compliance support.

The final submission package will include the applicable authorization, partnership/consortium documentation, company credentials, professional qualifications, relevant project references and other eligibility evidence required under the RFQ.

Delivery Responsibility

The proposed operating model will maintain appropriate separation between consultancy/advisory support, ISMS implementation assistance, internal audit and certification assessment activities, where applicable. BRAC Bank PLC will retain ownership of its risk decisions, remediation actions, control implementation and ongoing operation of the management system.

| Entity | Proposed Role | Primary Responsibilities |
| --- | --- | --- |
| ACNABIN Chartered Accountants | Prime bidder | Overall contractual and commercial interface, coordination with BRAC Bank PLC, proposal and contractual document submission, project governance and overall engagement management. |
| CipherShield Bangladesh Ltd. | ISO & Information Security Technical Partner | ISO 27001:2022 or Latest version of ISMS gap assessment and ISMS support, information security risk assessment, control and policy and processes review, internal audit support, remediation guidance, certification readiness, technical assessment and specialist compliance advisory, certification readiness coordination and subsequent surveillance audits. |

## 4. Understanding of BRAC Bank PLC's Requirements:

4.1 Background and Objective:

- BRAC Bank PLC seeks a qualified service provider to support ISO 27001, recertification, covering assessment, implementation support, internal audit, certification readiness and ongoing surveillance activities.

- The engagement goes beyond a point-in-time assessment and includes gap analysis, risk assessment, ISMS implementation, remediation support, training, certification coordination and subsequent surveillance audits.

## 4.2 Project Overview and ISMS Scope

4.2.1 Project Overview

BRAC Bank PLC intends to strengthen and maintain its Information Security Management System (ISMS) in accordance with ISO/IEC 27001:2022 and achieve the required certification objectives.

The proposed engagement will support BRAC Bank PLC through the key stages of the ISO 27001 certification lifecycle, including initial assessment and gap analysis, ISMS scope confirmation, information asset identification and classification, information security risk assessment, ISMS implementation support, internal audit, remediation and certification readiness.

The engagement will adopt a structured, risk-based and practical approach that considers the Bank's existing information security governance, policies, processes, manuals, forms, templates, technologies, identification of information assets, organizational responsibilities and applicable compliance requirements.

4.2.2 ISMS Scope

The ISMS scope will be established and validated in consultation with BRAC Bank PLC based on its organizational structure, business processes, information assets, technology environment, locations, interfaces, dependencies and applicable regulatory and contractual requirements.

The scope definition will include consideration of:

- Relevant business units, functions and organizational responsibilities.

- identification of Information assets and their respective owners.

- Information processing facilities and supporting technologies.

- Applications, infrastructure, networks and information systems within the agreed scope.

- Information security policies, processes manuals, forms, templates and operational controls.

- Internal and external interfaces and dependencies that may affect information security.

- Applicable legal, regulatory and contractual obligations.

- Relevant risks management support and interested-party requirements.

A formal ISMS Scope Statement will be developed and agreed with BRAC Bank PLC. Where required, scope boundaries, interfaces and dependencies will be clearly documented to ensure that the certification scope is appropriate, defensible and aligned with the Bank's business and information security objectives.

The final ISMS scope will be subject to BRAC Bank PLC's approval and will form the basis for subsequent risk assessment, control implementation, internal audit and certification assessment activities.

## 5. Engagement Objectives & Outcomes

5.1 Engagement Objectives

The primary objectives of this engagement are to:

- Establish and strengthen a bank-wide ISMS aligned with ISO/IEC 27001:2022, proportionate to BRAC Bank PLC's risk profile, operational complexity and regulatory environment.

- Provide executive and management visibility over information security risks, controls, risk treatment decisions and the overall effectiveness of the ISMS.

- Strengthen the information security posture of in-scope banking services, technology environments, supporting infrastructure and relevant business functions.

- Prepare BRAC Bank PLC for successful ISO 27001:2022 or Latest version of certification assessment through structured gap assessment, readiness review, internal audit, remediation support and certification coordination.

- Establish sustainable good governance, ownership and evidence mechanisms to ensure that the ISMS remains effective, measurable and continually improved beyond the initial certification.

- Support ongoing compliance and continual improvement through surveillance audit support, awareness and refresher training, compliance monitoring and periodic review of the ISMS.

5.2 Key Outcomes

Upon completion of the engagement, BRAC Bank PLC will have:

- A formally established, documented and approved Information Security Management System (ISMS) aligned with ISO/IEC 27001:2022 or Latest version of ISMS.

- A documented Information Security Risk Assessment, Risk Treatment Plan and Statement of Applicability (SoA) appropriate to the approved ISMS scope.

- Documented and implemented information security controls with appropriate supporting evidence.

- Trained personnel with clearly defined ISMS roles, responsibilities and accountability.

- Completed internal audit, management review and remediation activities required for certification readiness.

- A structured certification readiness position for the external ISO/IEC 27001:2022 certification assessment.

- A sustainable framework for ongoing compliance, monitoring and continual improvement of the ISMS.

## 6.  About the ISO/IEC 27001:2022 Standard

ISO/IEC 27001:2022 is the internationally recognized standard for establishing, implementing, maintaining and continually improving an Information Security Management System (ISMS). For BRAC Bank PLC, the standard provides a structured, risk-based framework to identify information security risks, implement appropriate controls, establish accountability, measure effectiveness and drive continual improvement.

In the banking environment, ISO/IEC 27001:2022 provides a governance-led approach that extends beyond technical security controls. It integrates management oversight, information security policies and procedures, risk management, information asset management, operational controls, compliance monitoring, security awareness, internal audit and management review into a coherent ISMS framework.

For BRAC Bank PLC, this approach is particularly relevant given the importance of information assets, banking operations, technology infrastructure and supporting processes. A well-implemented ISMS enables the Bank to establish clear ownership and accountability for information security risks, ensure appropriate controls are implemented and maintained, and provide objective evidence of their effectiveness.

The standard also provides a structured framework for coordinating information security responsibilities across relevant business, technology and support functions. It enables BRAC Bank PLC to manage information security risks systematically, maintain appropriate documentation and evidence, support internal assurance and certification activities, and establish a foundation for continual improvement and sustainable ISO/IEC 27001:2022 compliance.

The proposed engagement will therefore focus not only on achieving certification, but on strengthening the Bank's overall information security governance, risk management and ISMS maturity in alignment with the requirements defined in the BRAC Bank PLC Scope of Work.

## 7. ISO 27001 Certification Benefits

For BRAC Bank PLC, successful implementation and certification of ISO/IEC 27001:2022 can deliver the following strategic and operational benefits:

Figure 1: Benefits of ISO 27001

## 8. About CipherShield

CipherShield Bangladesh Ltd. is a specialist cybersecurity and Governance, Risk and Compliance (GRC) organization providing practical capabilities across ISO 27001, information security governance, technical assurance, risk management and audit readiness. Its delivery approach is focused on developing practical, defensible and sustainable security management systems suitable for highly regulated and high-accountability environments.

For BRAC Bank PLC, CipherShield's focus will be to support the development and enhancement of a banking-appropriate ISMS aligned with ISO/IEC 27001:2022, while considering the operational requirements and complexities of a large financial institution. The engagement will extend beyond documentation and will address ISMS scope, governance, control ownership, information security risk assessment, risk treatment, evidence management, awareness, internal assurance and certification readiness as interconnected components of the overall programme.

Our Key Differentiators

- Audit-Defensible Delivery: Development of traceable documentation, evidence structures and governance practices aligned with ISO/IEC 27001:2022 certification assessment expectations.

- Banking-Sector Pragmatism: Designing and supporting controls and processes that are practical for a large financial institution without creating unnecessary operational complexity.

- Risk-Led Prioritization: Prioritizing information security risks and controls based on their relevance to critical banking services, information assets and organizational objectives.

- Specialist ISO 27001 Capability: Engagement supported by appropriately qualified practitioners with practical experience in ISO 27001 implementation, assessment and information security management.

- End-to-End Support: Providing structured support from ISMS scoping, asset and risk assessment and risk treatment through internal audit, management review, remediation and certification readiness.

The overall objective is to help BRAC Bank PLC establish an ISMS that is not only certification-ready, but also practical, measurable, maintainable and capable of supporting continual improvement beyond the initial certification cycle.

## 9. Industry Accreditations

| CipherShield is a PCI DSS Qualified Security Assessor (QSA) Company for the Asia Pacific region. |  |
| --- | --- |
| CREST International Accredited Penetration Testing (VAPT) Services Our CREST International accreditation reflects our commitment to technical excellence, integrity, and proven methodologies based on PTES, NIST SP 800-115, and OWASP. | CREST Company ID: 09971032– 1 |

## 10. Credentials & Capability Snapshot

For this engagement, CipherShield will bring a multidisciplinary delivery model combining ISMS implementation advisory, risk and control expertise, technical assurance capability and audit readiness support. This is particularly important for a banking programme of this size, where successful delivery depends on more than one consultant or one documentation work stream.

CipherShield’s capability for this engagement includes:

- ISO 27001 implementation leadership, including ISMS scope definition, gap analysis and assessment, policy and procedure framework development, Statement of Applicability development, and certification readiness and subsequent surveillance audits support

- Banking-relevant Information System risk and governance expertise, including the risk assessment workshops, risk treatment planning, ownership alignment, governance reporting, and evidence management.

- Information security assurance capability, including vulnerability assessment, penetration testing support, and configuration review to assist in validating control effectiveness and prioritizing remediation.

- Internal audit and assurance support, including internal audit planning, execution support, reporting, mitigation tracking, and readiness activities before the certification audit.

This blended capability is important because large banking ISMS programme frequently encounter challenges such as distributed ownership, varying levels of control maturity, competing operational priorities, legacy practices, and delays in remediation. A successful implementation partner must therefore be able to support governance, technical validation, operational coordination, and audit preparation in parallel.

## 11. CipherShield Approach

CipherShield proposes an implementation model that is structured, risk-based, evidence-led, and adapted to the operating complexity of BRAC Bank. The objective is to establish an ISMS that is not only aligned with ISO/IEC 27001:2022, but also workable across the bank’s people, processes, technologies, applications, infrastructure, and assurance functions.

Emphasis is placed on:

- Executive and cross-functional good governance

- Traceable risk treatment decisions

- Practical control implementation

- Ongoing evidence development

- Internal audit and management review preparedness

The engagement will be delivered through the following stages:

| Project Stage | Proposed Location | Rationale for Change / Optimization |
| --- | --- | --- |
| Stage 1: Project Initiation & Planning | On-site | Face-to-face kick-offs build necessary trust and alignment. |
| Stage 2: Gap Assessment & Current State | On-site | Ideal for physical security walk-throughs, stakeholder interviews, and white boarding. |
| Stage 3: ISMS Framework & Documentation | Off-site/ Hybrid | Policy and procedure drafting is deep-focus work best done remotely. If required then meet with stakeholders. |
| Stage 4: Risk Assessment & Treatment | Off-site/Hybrid | Conduct Risk Identification workshops On-site, but do the heavy lifting of Risk Register calculation and Treatment Plan drafting Off-site. |
| Stage 5: Control Implementation & Support | Off-site/ Hybrid | Most tracking and IT support can be remote, but deploying physical controls or complex internal infrastructure changes often benefits from periodic On-site visits. |
| Stage 5A: VAPT & Configuration Review | Off-site/ Hybrid | External VAPT is strictly Off-site. Internal VAPT/Config review may require On-site presence depending on whether the client allows remote VPN access to critical infrastructure. |
| Stage 6: Training & Awareness Programs | Off-site/ Hybrid | Deliver leadership/key stakeholder training On-site for impact, but roll out general employee awareness via a remote LMS (Off-site) for efficiency and tracking. |
| Stage 7A: Internal Audit | On-site | It works as excellent. Auditors must observe processes and physical environments directly. |
| Stage 7B: Internal Audit – Mitigation | Off-site | Verifying evidence of corrected non-conformities is easily done remotely. |
| Stage 7C: Management Review | On-site | A formal Management Review meeting is a strict requirement (Clause 9.3 of ISO 27001) before certification. Doing this in-person with leadership ensures commitment. |
| Stage 8A: Pre-Certification Training | On-site | Great for preparing staff on how to answer external auditor questions. |
| Stage 8B: Certification Support | On-Site | Certification Support – External Audit Defense & NC Resolution |

Table 2: Project Stage

This structure is intentionally designed to suit a large banking programme. It creates clear progression from governance and current-state review to design and implementation, to testing and assurance, and finally to certification readiness. It also allows the bank to manage ownership across multiple stakeholders while maintaining a clear line of sight to milestone outcomes

CipherShield consultants possess a wealth of experience that is crucial in helping our clients achieve the ISO 27001 certification. The entire ISO 27001 certification process is divided into well-defined phases, which will be explained in upcoming sections.

## 12. Certification path (Stage 1 and Stage 2)

ISO/IEC 27001 certification is typically completed in two stages by an accredited certification body. The first stage is a readiness and documentation review intended to confirm that the ISMS framework has been properly established, that scope and context are defined, and that the organization is ready to proceed to the implementation effectiveness review.

The second stage is the certification audit itself, where the certification body evaluates the operation and effectiveness of the ISMS and selected controls across the agreed scope.

CipherShield’s role is to prepare BRAC Bank for both stages by helping the bank build the required framework, coordinate evidence, facilitate internal assurance activities, and address issues before the certification audit. The responsibility for certification decision-making remains with the external certification body, consistent with standard ISO practice

ISO/IEC 27001 certification is typically completed in two stages by an accredited certification body:

## 13. Governance, reporting, and audit evidence model

To provide executive visibility and maintain audit defensibility, CipherShield will operate a lightweight governance cadence across the engagement, including:

- Cadence: weekly project working sessions, fortnightly status reporting to the Project Sponsor / Steering Committee; and milestone gate reviews prior to internal audit and external audit.

- Reporting: status report covering progress, upcoming activities, decisions required, risks/issues, and dependencies.

- RAID log: a consolidated register of risks, actions, issues, and decisions to support transparency and timely escalation.

- Document control: controlled templates and review/approval workflow to ensure documented information is current, approved, and traceable.

- Evidence preparation: an evidence index aligned to ISO clauses/controls to reduce audit friction during Stage 1 and Stage 2.  Develop Milestone readiness checkpoints before internal audit and certification stages.

This model is particularly important in a banking environment, where implementation delays are often driven not by technical difficulty alone, but by cross-functional dependencies, delayed approvals, fragmented ownership, and competing operational priorities. Strong governance reduces these risks and improves the bank’s ability to maintain momentum toward certification readiness.

## 14. Banking-Specific Delivery Considerations:

CipherShield’s implementation approach for BRAC Bank PLC will place particular emphasis on the following areas:

- Information Security Governance & Board Oversight: Alignment of the ISMS with the Bank’s governance structure, ensuring strategic business objectives, operational functions, and top management/board reporting mechanisms are fully integrated.

- Access Control and Privileged Access: Assessment of access management, privileged access, user responsibilities, and strict segregation of duties within the applicable ISMS scope.

- Supplier and Third-Party Security: Consideration of information security risks arising from suppliers, service providers, outsourced services, and other relevant third-party dependencies, including fintech partners.

- Resilience, Recovery & Incident Management: Consideration of information security requirements across primary operations, supporting infrastructure, disaster recovery environments, and robust incident response protocols within the agreed scope.

- Risk Treatment and Ownership: Ensuring risk treatment decisions are traceable and supported by appropriate business, technology, and information security stakeholders, preventing orphaned risks.

- Evidence-Based Implementation: Focusing not only on documented policies and procedures but also on concrete evidence demonstrating the effective implementation and operation of applicable controls.

- Internal Audit and Certification Readiness: Preparing the Bank for internal audit and subsequent certification assessment across the agreed organizational, operational, and technological scope.

- Regulatory and Statutory Harmonization: Ensuring the ISMS framework maps seamlessly to relevant regulatory mandates, including central bank ICT guidelines and data protection requirements, to avoid compliance silos.

- Proactive Threat Intelligence: Integrating actionable threat intelligence practices to anticipate, identify, and mitigate emerging cyber threats specific to the financial sector.

- Digital Channel & Cloud Security: Evaluating the security architecture of digital transformation initiatives, customer-facing applications, and cloud services to ensure secure digital delivery.

This approach is designed to support BRAC Bank PLC’s ISO/IEC 27001:2022 certification objectives while ensuring that the ISMS remains practical, operationally credible, measurable and sustainable beyond the certification assessment.

## 15. Regulatory and Standards Alignment

As part of the ISMS implementation, CipherShield will develop and tailor information security policies, procedures, and supporting standards to ensure compliance not only with ISO/IEC 27001:2022, but also with applicable Bangladesh regulatory requirements, including relevant directives and guidelines issued by the Bangladesh Bank.

Where applicable, policies and controls will also be aligned with PCI DSS requirements for payment card environments and other banking‑specific security obligations, ensuring consistency across regulatory, contractual, and industry standards.

This integrated approach ensures that the ISMS established for BRAC Bank supports international best practices while remaining compliant with local regulatory expectations and sector‑specific control requirements.

## ISO 27001 – Implementation Process

CipherShield’s methodology for implementing ISO 27001 certification is explained below.

Figure 3: ISO 27001 certification Implementation Workflow

The implementation steps are further explained by representing the various stages of the Plan-Do-Check-Act (PDCA) model, along with the detailed activities described in ISO 27001.

The figure below outlines the complete lifecycle that an organization typically adopts when implementing an enterprise-wide Information Security Management System (ISMS).

Figure 4: ISO 27001 implementation mapping with PDCA Model

## 16. High Level Project Plan:

The project scope is divided into multiple stages. A High-level plan is shown below:

| Resource Name | Initials |
| --- | --- |
| Md Aktaruzzaman Sarker | AZ |
| Muhammad Asaduzzaman | ASZ |
| Haider Memon | HM |
| Aslam Khan | AK |
| Ruman Sarawer | RS |
| Mohammad Iftekhar Hasan | IH |
| Fahima Khanom | FK |
| Soma Harish | SH |
| Sabah Ali | SA |
| Kanwal Siddiqui | KS |
|  | On-Site Activities |
|  | Off-Site Activities |

## 17. Project Deliverables

This engagement culminates in the production of the deliverables below.

| Phase | High-level deliverables |
| --- | --- |
| 1. Project Initiation & Planning | Project kick-off meeting, stakeholder register, Information Security Steering Committee (ISSC) established, ISSC charter, Executive Digital Control Charter, project governance model, ISO 27001 implementation project plan, initial information security policy, ISMS scope confirmation, meeting minutes and action tracker. |
| 2. Gap Assessment & Current State Analysis | Current-state documentation review, legal/regulatory/contractual obligations register, privacy and data protection mapping, banking regulatory mapping, clause-by-clause ISO 27001 gap assessment, people/physical/technology/ organizational control maturity assessment, gap assessment report, management presentation, asset register template. |
| 3. ISMS Framework & Documentation Development | Mandatory ISO 27001 documentation set, information security policy suite, risk management policy and methodology, internal audit and corrective action procedure, document and records control procedures, secure configuration documentation, policy exception template, Statement of Applicability (SoA), Threat Intelligence Procedure, Cloud Security Guidelines, controls-to-documentation mapping tracker, information security objectives. |
| 4. Risk Assessment & Treatment | Asset register completion, asset identification and classification, threat and vulnerability analysis, detailed risk analysis and evaluation, bank-specific control review, business impact analysis alignment, risk treatment plan, BCM Integration Matrix, risk owner assignment, risk workshop outputs, ISSC risk presentation, updated minutes and action tracker. |
| 5A. Control Implementation and Support | Control readiness workshop, controls implementation tracker, control advisory and verification support, evidence collection, KPI/KRI tracking, supplier and third-party security review, vendor due diligence support, contract/SLA security clause review, outsourcing and cloud security review, third-party access review, control implementation status reporting. |
| 5B. VAPT & Configuration Review | Vulnerability assessment and penetration testing report, configuration review report, findings tracker, severity rating and remediation recommendations, validation of high and medium findings, closure evidence for remediation items where applicable. |
| 6. Training & Awareness Programs | Training needs analysis, awareness material set, induction module review, phishing/social engineering/ransomware awareness content, on-site ISMS training sessions for in-scope departments, attendance records, post-training feedback summary, incident response tabletop review support. |
| 7A. Internal Audit | Internal audit plan, audit programme, stakeholder schedule, audit working papers, internal audit report, non-conformity register, observation log, internal audit presentation to ISSC, management minutes and action tracker. |
| 7B. Internal Audit Mitigation Efforts | Corrective action tracker, evidence of remediation, corrective action verification, closure status report, residual issue log, pre-certification readiness status update. |
| 7C. Management Review | Top Management to review the ISMS at planned intervals before certification. The external auditor will explicitly look for evidence of this meeting. Management review agenda, Executive ISMS performance presentation, formal review minutes, continuous improvement action plan. |
| 8A. Certification Support – Pre-Certification | Certification body selection support, audit readiness review, mock interview support, board/senior management ISMS briefing, Executive Audit Prep Guide, audit evidence index, final document review, readiness checklist, audit coordination plan. |
| 8B. Certification Support – On-Site | Stage 1 audit support, Stage 1 findings response support, Stage 2 audit support, real-time evidence coordination, corrective action / observation response support, certification closure support, project sign-off documentation. |

Out of Scope

The following activities are excluded from the scope of this proposal unless specifically agreed otherwise in writing:

- Major Infrastructure Replacement or Technology Procurement: Procurement, replacement or major upgrade of hardware, software, network infrastructure, security platforms or other technology assets required to address identified gaps.

- Direct Technical Deployment: Hands-on engineering, configuration, deployment or operational implementation of technical security controls and technologies. CipherShield will, however, provide implementation guidance, technical recommendations and remediation support as required under the agreed scope.

- Large-Scale System Development or Application Redesign: Development, redevelopment or major architectural redesign of applications, systems or business platforms arising from identified information security requirements.

- Third-Party Execution: Remediation activities that require direct execution by external technology vendors, managed service providers or other third parties. CipherShield will provide appropriate advisory and remediation guidance within the agreed scope.

- Activities Outside the Approved ISMS Scope: Assessments, implementation activities or advisory services relating to business units, systems, locations, processes or information assets that are not included within the formally agreed ISMS scope.

- Material Scope Changes: Additional work arising from material changes to the Bank's organizational structure, certification scope, technology environment, business operations, regulatory requirements or operating model after commencement of the engagement, where such changes require substantial additional effort.

## 18. Project Assumptions

The proposal, implementation approach and delivery schedule are based on the following assumptions:

- BRAC Bank PLC will appoint an appropriate project sponsor and dedicated project focal point to facilitate coordination, communication and timely decision-making throughout the engagement.

- Relevant stakeholders from information security, IT, business, risk, compliance, operations and other in-scope functions will be available for workshops, interviews, assessments, reviews and approvals as required.

- BRAC Bank PLC will provide timely access to relevant ISMS documentation, policies, procedures, risk records, information asset registers, control evidence, personnel and other information necessary to perform the engagement.

- Required on-site access and logistical arrangements will be made available for activities specified in the Scope of Work, including the internal audit.

- Decisions relating to ISMS scope, information security risks, risk treatment, policies, procedures and other required approvals will be completed within mutually agreed timelines.

- BRAC Bank PLC will retain ownership of risk treatment decisions, remediation actions and implementation of controls, and will ensure that agreed remediation activities are progressed within the established governance timelines.

- Where evidence, information or validation depends on third-party service providers, vendors or other external stakeholders, BRAC Bank PLC will facilitate the required coordination and access.

- BRAC Bank PLC will provide the necessary support for information asset identification, ownership and classification, risk assessment, ISMS implementation, internal audit and certification readiness activities.

- The engagement will commence within the timeline specified in the Scope of Work, with the project start targeted within 15 days of issuance of the Purchase Order, subject to stakeholder and resource availability.

- Certification assessment scheduling will be coordinated with the Registered Certification Body based on the Bank's readiness, completion of required pre-assessment activities and the Certification Body's availability.

- The internal audit will be conducted independently of the implementation support activities and will be performed prior to the formal certification assessment, as required by the Scope of Work.

- BRAC Bank PLC will facilitate the participation of relevant management and process owners in awareness sessions, internal audit, management review and certification-readiness activities.

- Any material change to the agreed ISMS scope, organizational structure, business operations, technology environment, certification requirements or project timeline may require a review of the delivery plan and associated effort.

## 19. Critical Success Factors & Mutual Commitments:

The success of this engagement depends on a strategic partnership Among ACNABIN, CipherShield and BRAC Bank PLC. Achieving a durable, certification-ready Information Security Management System (ISMS), rather than a compliance-only framework, requires the following critical success factors to be actively maintained throughout the project lifecycle:

1. Leadership & Governance:

- Active Executive Sponsorship: Visible, top-down mandate from BRAC Bank leadership and the Board to ensure information security is prioritized as a critical business enabler, not just an IT initiative.

- Decisive Steering Committee Oversight: Consistent engagement from the Information Security Steering Committee (ISSC) to clear roadblocks, align the ISMS with the bank’s digital transformation goals and manage issue escalation effectively.

- Regulatory & Business Alignment: Ensuring that risk treatment decisions continuously align with Bangladesh Bank’s ICT Security Guidelines and BRAC Bank’s broader corporate governance objectives.

2. Operational Accountability:

- Cross-Functional Synergy: Active participation and resource commitment from business units like legal, HR, FAD with IT, risk management, compliance, and support teams to break down operational silos.

- Unambiguous Risk Ownership: Clear accountability for every identified risk, control, and project deliverable, ensuring no vulnerability is left without a designated business or technology owner.

- Agile Review & Remediation: Timely review and approval of framework documentation, alongside swift execution of remediation actions for identified high-risk technical and governance gaps.

3. Evidence & Continuous Improvement:

- Evidence-Based Assurance: The proactive generation and availability of reliable, real-world evidence demonstrating that controls are operating effectively in daily banking operations.

- Audit Readiness: Comprehensive execution of internal audits and formal Management Reviews well in advance of the external certification assessment.

- Cultural Embeddedness: A commitment to fostering a culture of security awareness across the bank, ensuring the ISMS remains practical, measurable, and sustainable long after certification is achieved.

Where these factors are maintained, the implementation is much more likely to progress smoothly and produce a durable ISMS rather than a compliance-only framework.

# 20. Project Risks

Given the scale and cross-functional nature of the BRAC Bank programme, successful delivery will depend on disciplined governance, timely stakeholder participation, and consistent remediation follow-through. The key implementation risks for a banking-sector ISO 27001 programme of this nature include the following:

| Project risk | Potential impact | Proposed mitigation |
| --- | --- | --- |
| Lack of management commitment | Slow decisions, weak governance, low staff buy-in, project delays, possible certification failure. | Secure executive sponsorship, hold regular management reviews, and keep leadership informed. |
| Resources and budgets are not allocated | Insufficient staff/time/budget, incomplete implementation, schedule slippage. | Build a business case, assign owners, define resource needs early, and escalate shortages. |
| Delayed stakeholder decisions or approvals | Slippage in document finalisation, risk treatment sign-off, and implementation milestones | Establish an executive sponsor, maintain a clear decision log, and use milestone-based approval deadlines |
| Limited availability of business and technical control owners | Delays in workshops, evidence collection, and validation of operating controls | Nominate departmental focal points early and schedule workshops and review cycles in advance |
| Overreliance on documentation without operational evidence | Weak audit outcomes and nonconformity risk during certification | Build an evidence index throughout the project and test evidence readiness before audit stages |
| Competing operational priorities within the bank | Reduced engagement from key teams and slower delivery momentum | Use agreed governance cadence and sponsor-level escalation for priority conflicts |
| Dependency on third parties or external providers | Delays in obtaining evidence, contracts, configurations, or control confirmations | Identify third-party dependencies early and track them separately as part of RAID management |

Table 7: Project Risks

# 21. Project Team

## 21.1 CipherShield Team

| Name | Role | Experience and Skills |
| --- | --- | --- |
| Fouzan Shaikh | Project Manager and QA | - CISSP, CISA, CRISC, CISM, CDPSE, CCSK v4, PCI DSS QSA, ISO 27001 Lead Auditor, ISO 42001 Lead Auditor, ISO 27701 Lead Implementer and Lead Auditor, ISO 22301 Lead Auditor, Essential 8, ISA 62443 Risk Assessment Specialist, Risk Management, NIST CSF, NIST AI RMF - Bachelor of Electronics and Telecommunications Engineering |
| Md. Aktaruzzaman Sarker | Project lead and QA | - CISA, ISO27001 Lead Auditor & Lead Implementer, Certified Expert in Risk Management (CERM), CEH, JAIBB. - Bachelor of Science in Engineering - Master of Engineering - MBA |
| Muhammad Asaduzzaman | Documentation and Risk Assessment | - PCI QSA, CISA, CISM, SWIFT CSP CA, ISO 27001 Lead Auditor. - B Sc in CSE. - Master of Engineering in Information Systems Security. |
| Aslam Khan | Training, Internal Audit and External Audit Support | - Lead Auditor ISO 9001, ISO 14001, ISO 20000, ISO 22000, ISO 27001, ISO 30000, ISO 42001, ISO 45001, ISO 50001, HACCP and HALAL. - Trainer ISO 9001, ISO 14001, OHSAS 18001, ISO 22000, ISO 28001, ISO 27001, ISO 30000, ISO 42001, ISO 50001, HACCP, HALAL, FSC, MLC 2006, FSC etc. - Doctor of Management (Enrolled Ph.D.), Master of Business Administration, Major in Management, Master of Cybersecurity, M. Phil, Focus on Environment & Sustainability, AI-Powered Cybersecurity Engineering |
| Ruman Sarawer | On-Site Training, Internal Audit and External Audit Support | - CISSP, CISA, ISO 27001 Lead Auditor, ISO 27701 Lead Implementer and Lead Auditor, ISO 42001 Lead Implementer and Lead Auditor, Certified Essential 8 Implementer, ISA 62443 Expert, CCSK v5, Risk Management, NIST CSF, NIST AI RMF, AI Governance - Bachelor of IT (Major in Cyber Security) |
| Mohammad Iftekhar Hasan | Internal Audit and External Audit Support | - Certified Lead Auditor: Qualified Lead Auditor for ISO 9001, ISO 14001, ISO 27001, CISSP, CC, CCNA, MCP and CPISI, with hands-on delivery of ISO 27001:2022, CISSP and CISA-aligned audits and training. - Governance, Risk & Compliance: ISO 9001, ISO 14001, ISO 27001:2022, CISSP, CISA, IT security audit, risk management, compliance certification and PCI DSS. - CISSP, CISA, CDCP, CCNA, RHCE, MS Azure Administrator, CompTIA Linux+ and ISP Setup - Post Graduate: MSc in Telecommunication Engineering - Graduate: BSc (Hons) in Computer Science & Engineering |
| Fahima Khanom | Technical Documentation, IT/IS Auditor | - CISA, CMMI Level 3 – Dev V2.0, ISMS LA - Post Graduate: MSc in Computer Science; MBA in Finance; M.Sc in Food & Nutrition - Graduate: B.Sc. in Food & Nutrition - Diploma: MIS & IT |
| Kanwal Siddiqui | On Site Internal Audit | - CISM, CISA, AAIA, CSPO, CSM, - Bachelor of Commerce (Hons) - Finance - Master of Commerce – Finance |
| Haidar Memon | Technical Consultant | - CISSP, CCSP, SSCP, ISO 27001 Lead Auditor, Certified Essential 8 Implementer, Microsoft SC 300, AZ 500, CompTIA CySA+ - BS in Computer Information Systems, University of Houston - MS in Management Information Systems, University of Houston |
| Soma Harish | Penetration Tester | - OSCP, CEH, SANS – Cybersecurity Fundamentals, AttackIQ – MITRE ATT&CK, - Master in Cybersecurity from Melbourne Institute of Technology |
| Sabah Ali | ISMS Documentation | - ISO 27001:2022 Lead Auditor, Certificate in Cybersecurity (ISC2), ISO 27701 Lead Implementer and Lead Auditor - Master in computer science |
| Ummay Maimona | ISMS Documentation | - ISO 27001:2022 Lead Auditor, - Bachelor of Engineering |

Table 8:  Project Team

## 22. BRAC Bank PLC Team

The availability and active participation of the following BRAC Bank PLC resources will be essential for the successful and timely delivery of the ISO/IEC 27001:2022 engagement:

- Project Sponsor / Senior Management Representative to provide executive direction, facilitate decisions and ensure organizational support.

- Information Security Representatives responsible for coordinating ISMS-related activities and facilitating engagement with relevant stakeholders.

- Departmental Focal Points / Information Security Coordinators from relevant in-scope business and support functions, as applicable to the agreed ISMS scope.

- Control Owners / Information Owners / Risk Owners to support control assessment, information asset ownership, risk identification, risk treatment and evidence validation.

- IT and Infrastructure Representatives, including relevant teams responsible for infrastructure, network security, application/system security, security operations and supporting technology environments.

- Risk, Compliance and Governance Representatives to support regulatory, compliance and risk-management requirements relevant to the ISMS.

- Internal Audit Representatives to facilitate coordination of internal audit activities and support alignment with the Bank's internal assurance framework.

- Human Resources, Procurement, Legal, Operations, Facilities and other relevant business/support functions, where their processes, information assets or responsibilities fall within the agreed ISMS scope.

The final stakeholder structure will be confirmed during project initiation based on the approved ISMS scope, organizational structure, information assets, processes and responsibilities identified during the engagement.

# 23. Previous Project Experience:

CipherShield has successfully conducted multiple GRC and ISO 27001 deployments for several critical clients, demonstrating proven expertise and practical experience in cybersecurity compliance, risk management, and maturity evaluation.

| Client Name | Project Description |
| --- | --- |
| InSource IT | ISO 27001:2022 Implementation. Also Supporting for their surveillance audit. |
| Illuminance Solutions | ISO 27001:2022 Implementation. Also Supporting for their surveillance audit. |
| Insight Hospitals | Security Policies and Procedures as per ISO 27001:2022, NIST CSF and HIPAA. |
| Road Safety Commission | ISO 27001 Gap Assessment, Essential 8, Third Party Risk Assessment |
| Wilson Parking Australia and Wilson Parking New Zealand | On-site support for PCI DSS Implementation advisory across multiple sites. Developed security policies and procedures as per ISO 27001 and PCI standards. |

Table 9: Previous Project Experience (executed by CipherShield)

# 24. Project Management & Governance Framework:

1. Project Governance Structure:

A robust governance structure is critical to ensure alignment between project deliverables and BRAC Bank’s strategic objectives.

- Project Sponsor (BRAC Bank): Provides executive oversight, titleholders the ISMS initiative across the enterprise, secures necessary resources, and drives the cultural shift required for effective digital control.

- Steering Committee (ISSC): Composed of key leadership from BRAC Bank and CipherShield. Responsible for strategic decision-making, resolving high-level escalations, approving risk treatments, and ensuring alignment with business goals and regulatory mandates.

- Project Manager (CipherShield): Directs day-to-day project execution, manages scope, schedule, and quality, and acts as the primary point of communication between the consulting team and the bank.

- Internal Project Coordinator / Titleholder (BRAC Bank): Acts as the internal counterpart to the CipherShield PM. Facilitates internal meeting logistics, expedites data gathering, and helps navigate the bank’s internal processes.

2. Delivery Methodology & Communication:

To balance the need for predictable compliance milestones with the flexibility to adapt to the bank's complex environment, a Hybrid-Iterative methodology will be deployed.

- Iterative Milestones: The project will follow structured, waterfall-style phases for core deliverables (Gap Assessment, Internal Audit), while using agile, iterative cycles for policy drafting and control implementation to incorporate stakeholder feedback continuously.

- Rhythm of Business (RoB):

- Weekly Operational Syncs: Review immediate progress, unblock tactical issues, and align the working team on next steps.

- Bi-Weekly Executive Dashboards: Concise status reports delivered to the Steering Committee highlighting milestone health, resource utilization, and key decisions required.

3. Project Risk & Escalation Management:

To ensure timely delivery, risks threatening the project's schedule, scope, or resources will be managed with the same rigor as the bank's operational risks.

- Proactive Project Risk Register: Identification, tracking, and mitigation of delivery risks (e.g., resource bottlenecks, scope creep, or dependency delays) from initiation to project sign-off.

- Defined Escalation Matrix: A clear, predefined escalation path enabling the CipherShield PM to raise critical project blockers to the Steering Committee for rapid resolution before they impact project timelines.

4. Quality Assurance & Delivery Standards:

- Phased Stage-Gates: Each project phase will conclude with a formal quality review and sign-off gateway, ensuring deliverables meet both ISO/IEC 27001:2022 standards or latest version of ISMS and BRAC Bank’s internal formatting and policy requirements.

- Internal Peer Review (Maker-Checker): CipherShield will employ a rigorous internal "maker-checker" review process for all documentation and audit findings before they are submitted to the bank, ensuring accuracy, contextual relevance, and actionable insights.

## RACI Matrix (High Level)

The table below clarifies responsibility and accountability for key activities (R=Responsible, A=Accountable, C=Consulted, I=Informed).

| Activity | CipherShield | [Company] |
| --- | --- | --- |
| Define ISMS scope, context, interested parties | R | A/C |
| Risk assessment & treatment methodology; conduct workshops | R | A/C |
| Develop Statement of Applicability (SoA) and Risk Treatment Plan (RTP) | R | A/C |
| Develop Policy/procedure drafting and tailoring | R | A/C |
| Implementation of technical/operational controls. Close findings from the Gap Assessment, Risk Assessment and Internal Audit findings. | C | R/A |
| Awareness Training Delivery | R | A/R (attendance) |
| Internal Audit Planning and Execution | R | A/C |
| Management Review Meetings | R/C | R/A |
| Certification body selection support | C | R, A |
| Ensure that project is on track | R, A | C |
| External audit (Stage 1/2) support and evidence coordination | R | R/A/C |

Table 10: RACI Matrix

# Change Management Process

Any work requested outside the agreed scope will be managed through the Change Management Process and priced separately upon written approval.

## Initiation

Either party, [Company] or CipherShield, can initiate a change request by documenting the required changes and submitting a Change Request Form (CRF) to the designated project manager.

## Evaluation

The project manager shall evaluate the change request to determine its impact on the project's scope, timeline, and cost. This evaluation shall include:

- A detailed description of the change

- An assessment of the impact on the current project plan.

- A revised cost estimate, or revised timeline, if applicable

## Approval

Before it is implemented, both parties must review and approve the change request. Approval can be provided via email or a signed document.

## Implementation

Once approved, the change will be incorporated into the project plan. The project manager shall ensure that all stakeholders are informed of the approved changes and that the project plan, budget, and schedule are updated accordingly.

## Documentation

All approved changes must be documented in an updated version of the SoW and the project plan to ensure a clear record of any alterations to the original agreement.

# 25. Bidder Eligibility & Supporting Documents Checklist

| # | Eligibility / Requirement | Supporting Document to Include | Status |
| --- | --- | --- | --- |
| 1 | Reputed company with relevant banking / financial-sector experience | Company profile + banking client references | ☐ |
| 2 | Minimum 5 similar successfully completed projects within the last 5 years | Project completion certificates / client references / work orders | ☐ |
| 3 | Experience in ISO/IEC 27001:2022 design, development, implementation and certification assistance | Relevant project list + completion/reference letters | ☐ |
| 4 | Experience conducting full ISO/IEC 27001:2022 audits | Audit engagement references / certificates / completion letters | ☐ |
| 5 | Minimum 10 years' IT/IS audit and advisory experience | Company incorporation certificate + company profile + evidence of experience | ☐ |
| 6 | CAB / certification-related organization with minimum 10 years' existence, preferably accredited by recognized British, American, North American or Australian accreditation body | Accreditation certificate + CAB profile + incorporation/establishment evidence | ☐ |
| 7 | Qualified project resources with minimum 10 years' relevant experience | CVs + professional certifications | ☐ |
| 8 | Resources holding relevant certifications such as ISO 27001 LA/LI, CISSP, CISM, CCSP | Copies of professional certificates | ☐ |
| 9 | Resource with similar experience with at least 3 banks during the last 2 years | CV + client/project references | ☐ |
| 10 | Evidence of company history, differentiators and comparable scope, size and complexity | Company profile + case studies + client references | ☐ |
| 11 | Independent and documented ISO 27001 methodology | Proposed methodology / approach document | ☐ |
| 12 | Ability to commence within 15 days of PO | Project mobilization plan / undertaking | ☐ |
| 13 | Ability to complete the engagement within the agreed timeline | Project plan / Gantt chart | ☐ |
| 14 | Professional, objective and impartial advisory approach | Methodology + independence statement | ☐ |
| 15 | Required NDA | Signed NDA | ☐ |
| 16 | Customer references | Reference list with client name, project, scope, period and contact details | ☐ |
| 17 | Training / awareness capability | Training plan + trainer CVs | ☐ |
| 18 | Non-blacklisting declaration | Signed declaration | ☐ |
| 19 | Availability for mandatory presentation within 10 working days, if shortlisted | Signed undertaking / confirmation | ☐ |
| 20 | Regional customer base and satisfactory certifications | Customer list / references / certificates | ☐ |
| 21 | Similar assessment experience | Relevant project credentials | ☐ |
| 22 | Team professional qualifications and profiles | Detailed CVs + certificates | ☐ |
| 23 | Local partner details, if applicable | Partnership/authorization agreement | ☐ |
| 24 | Rankings / industry recognition such as Gartner/Forrester, if any | Supporting evidence, if applicable | ☐ |
| 25 | Relevant case study | 1–3 comparable case studies | ☐ |
| 26 | Sample reports | Sample gap assessment / risk assessment / internal audit / certification-readiness report | ☐ |
| 27 | Supplier Relationship Declaration | Completed and signed Annexure-2 | ☐ |
| 28 | Company legal documents, where applicable | Trade License / Certificate of Incorporation | ☐ |
| 29 | TIN | TIN Certificate | ☐ |
| 30 | BIN | BIN Certificate | ☐ |
| 31 | Financial capability, where requested for participation | Bank Solvency Certificate / Bank Statement | ☐ |
| 32 | Company profile | Updated corporate profile | ☐ |
| 33 | Contact information | Authorized contact person's name, mobile and email | ☐ |

# 26. Non-Compliance Declaration

Declaration No functional or technical exception is proposed against the RFP scope described in Annexure-II. No commercial information is included in this technical proposal.

# 27. Authorization and Acceptance

| For and on behalf of | ACNABIN, Chartered Accountants |
| --- | --- |
| Authorized Signatory | Muhammad Aminul Hoque, FCA |
| Designation | Partner |
| Signature |  |
| Date | 17 Augus 2026 |
| Company Seal |  |
| Mobile | 01671-024714 |
| Email | amin@acnabin-bd.com |