f

TECHNICAL PROPOSAL

Certification of ISO 27031:2025 for BRAC Bank PLC

| Submitted to | BRAC Bank PLC |
| --- | --- |
| RFP Reference | BRACBANK/Proc/RFQ/Y26/290, 2000003445 |
| Submitted by | ACNABIN Chartered Accountants (Proposed Prime Bidder) in consortium with CipherShield Bangladesh Ltd (PCI QSA Technical Partner) |
| Submission Date | Aug 17, 2026 |
| Project Code | 2026-July-ANCCB-ISO0052 |
| Classification | Commercially Confidential |

Commercial Confidentiality Disclaimer

This document is commercial, confidential and copyrighted by the submitting consortium. It may be used solely for evaluation of this proposal and may not be reproduced, distributed or disclosed without prior written approval.

# Confidentiality Statement

This proposal and all information contained herein are commercially confidential and proprietary to the submitting organization. It has been prepared solely for the purpose of evaluation in response to the BRAC Bank PLC RFQ for certification to ISO 27031:2025.

The contents of this document, including technical approaches, methodologies, commercial information, project plans, personnel information, and supporting deliverables, shall not be reproduced, copied, distributed, disclosed, or shared with any third party without prior written authorization from the submitting organization, except where such disclosure is required for the evaluation of this proposal by BRAC Bank PLC and its authorized representatives.

By accepting this proposal, the recipient acknowledges the confidential nature of the information contained herein and agrees to use it solely for the purpose for which it has been submitted.

Technical Envelope No commercial prices or financial quotations are included in this document. The commercial response is provided separately in the Financial Proposal package.

# Letter of Submission

The Procurement Department
BRAC Bank PLC
Anik Tower (1st Floor)
220/B, Tejgaon I/A
Tejgaon-Gulshan Link Road
Dhaka-1208, Bangladesh

17 August 2026

Submission of Technical Proposal for New Certification of ISO 27031:2025 - Cybersecurity and Resilience: ICT Readiness for Business Continuity

RFQ Reference: BRACBANK/Proc/RFQ/Y26/290, 2000003445

Dear Sir/Madam,

We are pleased to submit our Technical Proposal in response to the Request for Quotation (RFQ) issued by BRAC Bank PLC for the certification of ISO 27031:2025; Cybersecurity - Information and communication technology readiness for business continuity.

We confirm that we have carefully reviewed the RFQ, Scope of Work, instructions to bidders, participation requirements, terms and conditions, and related annexures provided by BRAC Bank PLC. We understand the requirements of the assignment and are committed to delivering the required services in accordance with the Bank's specified scope, timelines, quality standards, and applicable requirements.

Our proposal presents our understanding of the requirements, proposed methodology and approach, project implementation plan, deliverables, team composition, relevant experience, and supporting credentials for consideration by BRAC Bank PLC.

We further confirm that the information and documents submitted as part of this proposal are true and accurate to the best of our knowledge. We acknowledge that the proposal will be evaluated in accordance with the evaluation criteria specified in the RFQ and that BRAC Bank PLC reserves the rights stated in the RFQ, including the right to accept, reject, cancel, negotiate, or otherwise deal with the proposal in accordance with its procurement requirements.

We also confirm our commitment to comply with the applicable confidentiality, ethical, professional, and contractual requirements of BRAC Bank PLC throughout the engagement.

We appreciate the opportunity to participate in this important assignment and look forward to the opportunity to support BRAC Bank PLC in strengthening and maintaining its information security and ISO certification framework.

Yours faithfully,

Muhammad Aminul Hoque, FCA
Partner
ACNABIN, Chartered Accountants
Mobile: 01671-024714

# Contents

| S/N | Description | Page Number |
| --- | --- | --- |
| 1 | Executive Summary | 5 |
| 2 | What BRAC Bank PLC Will Receive | 5 |
| 3 | Proposed Bid Structure | 6 |
| 4 | Understanding of BRAC Bank PLC's Requirements | 7 |
| 5 | Engagement Objectives & Outcomes | 8 |
| 6 | About the ISO 27031:2025 Standard | 8 |
| 7 | ISO 27031 Certification Benefits | 9 |
| 8 | About CipherShield | 9 |
| 9 | Industry Accreditations | 10 |
| 10 | Credentials & Capability Snapshot | 10 |
| 11 | CipherShield Approach | 10 |
| 12 | Certification path | 11 |
| 13 | Governance, reporting, and audit evidence model | 11 |
| 14 | Banking-Specific Delivery Considerations | 12 |
| 15 | Regulatory and Standards Alignment | 12 |
| 16 | High Level Project Plan | 14 |
| 17 | Project Deliverables | 14 |
| 18 | Project Assumptions | 16 |
| 19 | Project Success Factors | 16 |
| 20 | Project Risks | 17 |
| 21 | Project Team | 18 |
| 22 | BRAC Bank PLC Team | 19 |
| 23 | Previous Project Experience | 19 |
| 24 | Project Management | 20 |
| 25 | Bidder Eligibility & Supporting Documents Checklist | 22 |
| 26 | Non-Compliance Declaration | 23 |
| 27 | Authorization and Acceptance | 23 |

## 1. Executive Summary

BRAC Bank PLC requires a qualified and experienced service provider to support its new ISO 27031:2025 certification requirements, covering the relevant ICT readiness and business continuity policies, processes, manuals, forms, templates, information and identification of technology assets, controls, risk management practices and organizational arrangements.

The requested engagement includes an ISO 27031:2025 gap analysis and consultancy for certification scoping, information and technology asset identification and classification, risk assessment and management, ICT-BC framework implementation support, development and review of policies and procedures, manuals, forms, templates awareness sessions, compliance monitoring, internal audit, remediation support, certification assessment coordination and subsequent surveillance audits and refresher training.

The proposed engagement model provides BRAC Bank PLC with a structured and risk-based approach covering the complete certification lifecycle. The methodology emphasizes independent assessment, effective risk management, control effectiveness, evidence-based gap identification, remediation support and sustainable compliance. Particular focus will be placed on understanding the Bank's existing ICT readiness and business continuity arrangements, identifying gaps against the ISO 27031:2025 requirements, supporting corrective actions and preparing the Bank for formal certification assessment.

The proposed approach is designed to provide BRAC Bank PLC with practical and sustainable outcomes beyond certification readiness, including strengthened ICT resilience and business continuity governance, clearly defined roles and responsibilities, improved risk visibility, measurable performance of the ICT-BC framework and continued compliance through internal audit, surveillance support and periodic awareness and refresher activities.

Through a structured delivery methodology, experienced resources and close coordination with BRAC Bank PLC stakeholders and the Top Registered Certification Body, the engagement will provide a comprehensive framework for achieving the Bank's certification objectives while strengthening its overall ICT resilience and business continuity capabilities.

Our Proposed Position A locally coordinated, ISO 27031-led certification and compliance engagement for BRAC Bank PLC, delivered through a disciplined and structured operating model covering gap assessment, risk assessment, ICT-BC framework implementation support, internal audit, remediation guidance, certification readiness, certification assessment coordination and ongoing surveillance support. The engagement will maintain clear separation between advisory, implementation support, internal audit and certification assessment activities, while ensuring BRAC Bank PLC retains ownership of risk decisions, remediation, control implementation and ongoing operation of the ICT-BC framework.

## 2. What BRAC Bank PLC Will Receive:

To ensure a structured and transparent implementation, the deliverables for the ISO 27031:2025 engagement are categorized into four core phases, providing BRAC Bank PLC with the following tangible outcomes and strategic support:

Phase 1: Assessment & Strategic Alignment

a. A Defined and Defensible ICT-BC Scope: A formal scope document detailing the organizational units, technology assets, data centers, processes, and third-party dependencies applicable to the certification boundary.

b. Risk-Based Gap Analysis & Remediation Roadmap: A thorough evaluation of existing ICT resilience, disaster recovery capabilities, and cybersecurity controls against ISO 27031:2025 requirements, yielding a prioritized, step-by-step remediation roadmap.

c. Comprehensive IT Asset & Dependency Register: Complete identification, classification, and ownership mapping of critical information and technology assets, establishing a clear hierarchy of operational dependencies.

Phase 2: Framework Development & Risk Treatment

d. Technology Risk & Business Impact Analysis (BIA): Documented risk assessment methodologies, impact analyses, and formal Risk Treatment Plans aligned with the Bank’s overarching enterprise risk management strategy.

e. Tailored ICT-BC Framework & Policy Suite: Delivery of customized organizational structures, cybersecurity protocols, and business continuity procedures, including clear roles and responsibilities.

f. Management Dashboards & KPIs: Establishment of evaluation metrics, key performance indicators (KPIs), and executive-level reporting tools to provide the Board and senior management with clear visibility into IT resilience.

Phase 3: Audit, Remediation, & Certification Readiness

g. Independent Internal Audit & Corrective Action Plan: A rigorous pre-certification internal audit of the ICT-BC framework and documentation, complete with finding reports and hands-on support to close identified gaps.

h. End-to-End Certification Coordination: Seamless facilitation with the Registered Certification Body (RCB), managing application processes, document reviews, and on-site audit support to ensure successful ISO 27031 certification.

Phase 4: Sustainment, Training, & Surveillance

i. Capacity Building & Awareness Training: Structured ISO 27031 knowledge transfer, awareness sessions, and refresher training for relevant BRAC Bank stakeholders to ensure the sustainable, internal operation of the framework.

j. Ongoing Surveillance & Regulatory Compliance Support: Continuous compliance monitoring, guidance on regulatory updates (including alignment with Bangladesh Bank ICT guidelines), and dedicated support for subsequent RCB surveillance audits.

## 3. Proposed Bid Structure

The proposed bid structure comprises ACNABIN Chartered Accountants as the prime bidder and CipherShield Bangladesh Ltd. as the specialist technical partner. The proposed delivery model provides BRAC Bank PLC with a local contractual and coordination interface supported by specialist capabilities in ISO management systems, information security, risk management, internal audit, certification readiness and technical compliance support.

The final submission package will include the applicable authorization, partnership/consortium documentation, company credentials, professional qualifications, relevant project references and other eligibility evidence required under the RFQ.

Delivery Responsibility

The proposed operating model will maintain appropriate separation between consultancy/advisory support, ICT-BC framework implementation guidance, internal audit and coordination with the Registered Certification Body, ensuring independence and audit defensibility throughout the engagement.

| Entity | Proposed Role | Primary Responsibilities |
| --- | --- | --- |
| ACNABIN Chartered Accountants | Prime bidder | Overall contractual and commercial interface, coordination with BRAC Bank PLC, proposal and contractual document submission, project governance and overall engagement management. |
| CipherShield Bangladesh Ltd. | ISO & ICT Resilience Technical Partner | ISO 27031:2025 gap assessment and ICT-BC framework support, resilience and business-continuity risk assessment, control and policy review, internal audit support, remediation guidance, certification readiness, technical assessment and specialist compliance advisory certification readiness coordination and subsequent surveillance audits. |

## 4. Understanding of BRAC Bank PLC's Requirements

## 4.1 Background and Objective

BRAC Bank PLC seeks a qualified service provider to support the new certification of ISO 27031:2025 – Cybersecurity and Resilience: ICT Readiness for Business Continuity – covering assessment, ICT-BC framework implementation support, internal audit, certification readiness, coordination with the Top Registered Certification Body (RCB) top registered certification bodies (such as Bureau Veritas, Intertek, or Royal CERT) for the final certification audit, and ongoing surveillance activities.

The engagement goes beyond a point-in-time assessment and includes gap analysis, risk assessment, ICT-BC framework implementation, remediation support, staff awareness training, certification coordination and two subsequent surveillance audits supported by annual refresher training.

## 4.2 Project Overview and ICT-BC Scope

4.2.1 Project Overview

BRAC Bank PLC intends to establish and certify its Cybersecurity-ICT for Business Continuity (ICT-BC) framework in accordance with ISO 27031:2025 – Cybersecurity and Resilience: ICT Readiness for Business Continuity – and achieve the required certification objectives.

The proposed engagement will support BRAC Bank PLC through the key stages of the ISO 27031 certification lifecycle, including gap analysis against the ISO 27031:2025 standard, ICT-BC scope confirmation, identification and classification of information and technology assets and their ownership, risk assessment methodology definition and comprehensive risk assessment across technology and information security functions, ICT-BC framework implementation and enhancement support, definition of roles and responsibilities, policy and procedure development, evaluation methods and performance metrics/KPIs, staff awareness sessions, internal audit, remediation, coordination with the Registered Certification Body (RCB), the certification audit, and subsequent surveillance audits with annual refresher training.

The engagement will adopt a structured, risk-based and practical approach that considers the Bank's existing ICT resilience and business continuity arrangements, policies, processes, manuals, forms, templates, technologies, assets, organizational responsibilities and applicable regulatory and contractual requirements relevant to ISO 27031.

4.2.2 ICT-BC Scope

The ICT-BC scope will be established and validated in consultation with BRAC Bank PLC based on its organizational structure, business processes, technology environment, information and technology assets, locations, interfaces, dependencies and applicable regulatory and contractual requirements.

The scope definition will include consideration of:

- Relevant business units, functions and organizational responsibilities related to ICT readiness and business continuity.

- Identification of Information and technology assets, critical ICT services, and their respective owners.

- Data centers, disaster recovery sites, information processing facilities and supporting technologies.

- Applications, infrastructure, networks and information systems within the agreed scope, together with their recovery priorities.

- Cybersecurity, ICT resilience and business continuity policies, processes manuals, forms, templates and operational controls.

- Internal and external interfaces and dependencies that may affect ICT readiness and business continuity.

- Applicable legal, regulatory and contractual obligations, including relevant Bangladesh Bank guidelines.

- Relevant risks management support and interested-party requirements.

A formal ICT-BC Scope Statement will be developed and agreed with BRAC Bank PLC. Where required, scope boundaries, interfaces and dependencies will be clearly documented to ensure that the certification scope is appropriate, defensible and aligned with the Bank's business and technology resilience objectives.

The final ICT-BC scope will be subject to BRAC Bank PLC's approval and will form the basis for subsequent risk assessment, control implementation, internal audit and certification assessment activities.

## 5. Engagement Objectives & Outcomes

5.1 Engagement Objectives

The primary objectives of this engagement are to:

- Establish and certify a bank-wide ICT-BC framework aligned with ISO 27031:2025, proportionate to BRAC Bank PLC's risk profile, operational complexity and regulatory environment.

- Provide executive and management visibility over ICT resilience and business continuity risks, controls, risk treatment decisions and the overall effectiveness of the ICT-BC framework.

- Strengthen the ICT readiness and business continuity posture of in-scope banking services, technology environments, supporting infrastructure and relevant business functions.

- Prepare BRAC Bank PLC for successful ISO 27031:2025 certification assessment through structured gap assessment, readiness review, internal audit, remediation support and certification coordination.

- Establish sustainable governance, ownership and evidence mechanisms to ensure that the ICT-BC framework remains effective, measurable and continually improved beyond the initial certification.

- Support ongoing compliance and continual improvement through surveillance audit support, awareness and refresher training, compliance monitoring and periodic review of the ICT-BC framework.

5.2 Key Outcomes

Upon completion of the engagement, BRAC Bank PLC will have:

- A formally established, documented and approved Cybersecurity-ICT for Business Continuity (ICT-BC) framework aligned with ISO 27031:2025.

- A documented Risk Assessment, Risk Treatment Plan and control implementation plan appropriate to the approved ICT-BC scope.

- Documented and implemented ICT resilience and business continuity controls with appropriate supporting evidence.

- Trained personnel with clearly defined ICT-BC roles, responsibilities and accountability.

- Completed internal audit, management review and remediation activities required for certification readiness.

- A structured certification readiness position for the external ISO 27031:2025 certification assessment.

- A sustainable framework for ongoing compliance, monitoring and continual improvement of ICT readiness and business continuity capability.

## 6.  About the ISO/IEC 27001:2022 Standard

ISO/IEC 27031:2025 is the internationally recognized standard for establishing, implementing, maintaining and continually improving an organization's Cybersecurity-ICT for Business Continuity (ICT-BC) framework – covering the readiness of information and communication technology to support business continuity before, during and after a disruptive event. For BRAC Bank PLC, the standard provides a structured, risk-based framework to identify ICT resilience risks, implement appropriate controls, establish accountability, measure effectiveness and drive continual improvement.

In the banking environment, ISO 27031:2025 provides a governance-led approach that extends beyond technical recovery controls. It integrates management oversight, cybersecurity and business continuity policies and procedures, risk management, information and technology asset management, operational controls, compliance monitoring, security awareness, internal audit and management review into a coherent ICT-BC framework.

For BRAC Bank PLC, this approach is particularly relevant given the importance of information assets, banking operations, technology infrastructure and supporting processes. A well-implemented ICT-BC framework enables the Bank to establish clear ownership and accountability for ICT resilience and business continuity risks, ensure appropriate controls are implemented and maintained, and provide objective evidence of their effectiveness.

The standard also provides a structured framework for coordinating ICT readiness and business continuity responsibilities across relevant business, technology and support functions. It enables BRAC Bank PLC to manage cybersecurity and resilience risks systematically, maintain appropriate documentation and evidence, support internal assurance and certification activities, and establish a foundation for continual improvement and sustainable ISO 27031:2025 compliance.

The proposed engagement will therefore focus not only on achieving certification, but on strengthening the Bank's overall ICT resilience governance, risk management and business-continuity maturity in alignment with the requirements defined in the BRAC Bank PLC Scope of Work.

## 7. ISO 27031 Certification Benefits

For BRAC Bank PLC, successful implementation and certification of ISO 27031:2025 can deliver the following strategic and operational benefits:

Figure 1: Benefits of ISO 27031

## 8. About CipherShield

CipherShield Bangladesh Ltd. is a specialist cybersecurity and Governance, Risk and Compliance (GRC) organization providing practical capabilities across ISO management-system certifications, ICT resilience and business continuity, technical assurance, risk management and audit readiness. Its delivery approach is focused on developing practical, defensible and sustainable cybersecurity and resilience frameworks suitable for highly regulated and high-accountability environments.

For BRAC Bank PLC, CipherShield's focus will be to support the development of a banking-appropriate ICT-BC framework aligned with ISO 27031:2025, while considering the operational requirements and complexities of a large financial institution. The engagement will extend beyond documentation and will address ICT-BC scope, governance, control ownership, risk assessment, risk treatment, evidence management, awareness, internal assurance and certification readiness as interconnected components of the overall programme.

Our Key Differentiators

- Audit-Defensible Delivery: Development of traceable documentation, evidence structures and governance practices aligned with ISO 27031:2025 certification assessment expectations.

- Banking-Sector Pragmatism: Designing and supporting controls and processes that are practical for a large financial institution without creating unnecessary operational complexity.

- Risk-Led Prioritization: Prioritizing ICT resilience and business continuity risks and controls based on their relevance to critical banking services, information assets and organizational objectives.

- Specialist ISO 27031 Capability: Engagement supported by appropriately qualified practitioners with practical experience in ICT readiness for business continuity, cybersecurity and resilience management.

- End-to-End Support: Providing structured support from ICT-BC scoping, asset and risk assessment and risk treatment through internal audit, management review, remediation and certification readiness.

The overall objective is to help BRAC Bank PLC establish an ICT-BC framework that is not only certification-ready, but also practical, measurable, maintainable and capable of supporting continual improvement beyond the initial certification cycle.

## 9. Industry Accreditations

| CipherShield is a PCI DSS Qualified Security Assessor (QSA) Company for the Asia Pacific region. |  |
| --- | --- |
| CREST International Accredited Penetration Testing (VAPT) Services Our CREST International accreditation reflects our commitment to technical excellence, integrity, and proven methodologies based on PTES, NIST SP 800-115, and OWASP. | CREST Company ID: 09971032– 1 |

## 10. Credentials & Capability Snapshot

For this engagement, CipherShield will bring a multidisciplinary delivery model combining ICT-BC framework implementation advisory, risk and control expertise, technical assurance capability, and audit readiness support. This is particularly important for a banking programme of this size, where successful delivery depends on more than one consultant or one documentation work stream.

CipherShield’s capability for this engagement includes:

- ISO 27031 management-system implementation leadership, including ICT-BC scope definition, gap analysis and assessment, policy and procedure framework development, control documentation, and certification readiness and subsequent surveillance audits support.

- Banking-relevant Information System risk and governance expertise, including risk assessment workshops, risk treatment planning, ownership alignment, governance reporting, and evidence management.

- Technical resilience assurance capability, including disaster-recovery and business-continuity testing support, and configuration review to assist in validating control effectiveness and prioritizing remediation.

- Internal audit and assurance support, including internal audit planning, execution support, reporting, mitigation tracking, and readiness activities before the certification audit.

This blended capability is important because large banking ICT resilience programme frequently encounter challenges such as distributed ownership, varying levels of control maturity, competing operational priorities, legacy practices, and delays in remediation. A successful implementation partner must therefore be able to support governance, technical validation, operational coordination, and audit preparation in parallel.

## 11. CipherShield Approach

CipherShield proposes an implementation model that is structured, risk-based, evidence-led, and adapted to the operating complexity of BRAC Bank PLC. The objective is to establish an ICT-BC framework that is not only aligned with ISO 27031:2025, but also workable across the bank's people, processes, technologies, applications, infrastructure, and assurance functions.

Emphasis is placed on:

- Executive and cross-functional good governance

- Traceable risk treatment decisions

- Practical control implementation

- Ongoing evidence development

- Internal audit and management review preparedness

The engagement will be delivered through the following stages:

| Project Stage | On-site/Off-site |
| --- | --- |
| Stage 1: Project Initiation & Planning. | On-site |
| Stage 2: Gap Assessment & Current State Analysis. | On-site |
| Stage 3: ICT-BC Framework & Documentation Development. | Off-site |
| Stage 4: Risk Assessment & Treatment | On-Site |
| Stage 5: Control Implementation and Support. | Off-site |
| Stage 5A: DR/BC Testing, VAPT & Configuration Review. | Off-site |
| Stage 6: Training & Awareness Programs | On-Site |
| Stage 7A: Internal Audit | On-Site |
| Stage 7B: Internal Audit – Mitigation Efforts. | Off-Site |
| Stage 8A: Certification Support – Pre-Certification Training. | On-Site |
| Stage 8B: Certification Support – On-Site. | On-Site |

Table 2: Project Stage

This structure is intentionally designed to suit a large banking programme. It creates clear progression from governance and current-state review to design and implementation, to testing and assurance, and finally to certification readiness. It also allows the bank to manage ownership across multiple stakeholders while maintaining a clear line of sight to milestone outcomes

CipherShield consultants possess a wealth of experience that is crucial in helping our clients achieve ISO 27031 certification. The entire ISO 27031 certification process is divided into well-defined phases, which will be explained in upcoming sections.

## 12. Certification path (Stage 1 and Stage 2)

ISO 27031:2025 certification is typically completed in two stages by an accredited certification body. The first stage is a readiness and documentation review intended to confirm that the ICT-BC framework has been properly established, that scope and context are defined, and that the organization is ready to proceed to the implementation effectiveness review.

The second stage is the certification audit itself, where the certification body evaluates the operation and effectiveness of the ICT-BC framework and selected controls across the agreed scope.

CipherShield's role is to prepare BRAC Bank PLC for both stages by helping the bank build the required framework, coordinate evidence, facilitate internal assurance activities, and address issues before the certification audit. The responsibility for certification decision-making remains with the external certification body, consistent with standard ISO practice

ISO 27031:2025 certification is typically completed in two stages by an accredited certification body:

## 13. Governance, reporting, and audit evidence model:

To provide executive visibility and maintain audit defensibility, CipherShield will operate a lightweight governance cadence across the engagement, including:

- Cadence: weekly project working sessions, fortnightly status reporting to the Project Sponsor / Steering Committee; and milestone gate reviews prior to internal audit and external audit.

- Reporting: status report covering progress, upcoming activities, decisions required, risks/issues, and dependencies.

- RAID log: a consolidated register of risks, actions, issues, and decisions to support transparency and timely escalation.

- Document control: controlled templates and review/approval workflow to ensure documented information is current, approved, and traceable.

- Evidence preparation: an evidence index aligned to ISO 27031 clauses/controls to reduce audit friction during Stage 1 and Stage 2. Develop milestone readiness checkpoints before internal audit and certification stages.

This model is particularly important in a banking environment, where implementation delays are often driven not by technical difficulty alone, but by cross-functional dependencies, delayed approvals, fragmented ownership, and competing operational priorities. Strong governance reduces these risks and improves the bank’s ability to maintain momentum toward certification readiness.

## 14. Banking-Specific Delivery Considerations:

CipherShield’s implementation approach for BRAC Bank PLC will place particular emphasis on the following areas:

- ICT Resilience Governance: Alignment of the ICT-BC framework with the Bank's governance structure, business objectives and supporting operational functions.

- Access Control and Privileged Access: Assessment of access management, privileged access, user responsibilities and segregation of duties within the applicable ICT-BC scope.

- Supplier and Third-Party Resilience: Consideration of ICT resilience and business continuity risks arising from suppliers, data center providers, disaster-recovery service providers and other relevant third-party dependencies.

- Resilience and Recovery: Consideration of ICT readiness requirements across primary operations, supporting infrastructure and disaster recovery environments within the agreed scope, including recovery time and recovery point objectives.

- Risk Treatment and Ownership: Ensuring risk treatment decisions are traceable and supported by appropriate business, technology and ICT resilience stakeholders.

- Evidence-Based Implementation: Focusing not only on documented policies and procedures, but also on evidence demonstrating the effective implementation and operation of applicable controls.

- Internal Audit and Certification Readiness: Preparing the Bank for internal audit and subsequent certification assessment across the agreed organizational, operational and technological scope.

This approach is designed to support BRAC Bank PLC's ISO 27031:2025 certification objectives while ensuring that the ICT-BC framework remains practical, operationally credible, measurable and sustainable beyond the certification assessment.

## 15. Regulatory and Standards Alignment:

As part of the ICT-BC framework implementation, CipherShield will develop and tailor cybersecurity and business continuity policies, procedures, and supporting standards to ensure compliance not only with ISO 27031:2025, but also with applicable Bangladesh regulatory requirements, including relevant directives and guidelines issued by Bangladesh Bank (BB).

Where applicable, policies and controls will also be aligned with other banking-specific security and resilience obligations, ensuring consistency across regulatory, contractual, and industry requirements.

This integrated approach ensures that the ICT-BC framework established for BRAC Bank PLC supports international best practices while remaining compliant with local regulatory expectations and sector-specific control requirements.

## ISO 27031 – Implementation Process

CipherShield's methodology for implementing ISO 27031 certification is explained below.

Figure 3: ISO 27031 Certification Implementation Workflow

The implementation steps are further explained by representing the various stages of the Plan-Do-Check-Act (PDCA) model, along with the detailed activities described in ISO 27031.

The figure below outlines the complete lifecycle that an organization typically adopts when implementing an enterprise-wide Cybersecurity-ICT for Business Continuity (ICT-BC) framework.

Figure 4: ISO 27031 Implementation Mapping with PDCA Model

## 16. High Level Project Plan:

The project scope is divided into multiple stages. A High-level plan is shown below:

| Resource Name | Initials |
| --- | --- |
| Md Aktaruzzaman Sarker | AZ |
| Muhammad Asaduzzaman | ASZ |
| Haider Memon | HM |
| Aslam Khan | AK |
| Ruman Sarawer | RS |
| Mohammad Iftekhar Hasan | IH |
| Fahima Khanom | FK |
| Soma Harish | SH |
| Sabah Ali | SA |
| Kanwal Siddiqui | KS |
|  | On-Site Activities |
|  | Off-Site Activities |

## 17. Project Deliverables:

This engagement culminates in the production of the deliverables below.

| Phase | High-level deliverables |
| --- | --- |
| 1. Project Initiation & Planning | Project kick-off meeting, stakeholder register, ICT-BC Steering Committee (ICTBC-SC) established, steering committee charter, project governance model, ISO 27031 certification project plan, initial cybersecurity and business continuity policy, ICT-BC scope confirmation, meeting minutes and action tracker. |
| 2. Gap Assessment & Current State Analysis | Current-state documentation review, legal/regulatory/contractual obligations register, banking regulatory mapping, clause-by-clause ISO 27031 gap assessment, people/process/technology/organisational control maturity assessment, gap assessment report, management presentation, asset register template. |
| 3. ICT-BC Framework & Documentation Development | Mandatory ISO 27031 documentation set, cybersecurity and business continuity policy suite, risk management policy and methodology, internal audit and corrective action procedure, document and records control procedures, IT disaster recovery plan (DRP) documentation, policy exception template, controls-to-documentation mapping tracker, ICT-BC objectives. |
| 4. Risk Assessment & Treatment | Asset register completion, information and technology asset identification and classification, threat and vulnerability analysis, detailed risk analysis and evaluation, bank-specific control review, business impact analysis (BIA), risk treatment plan, RTO/RPO definition, risk owner assignment, risk workshop outputs, steering committee risk presentation, updated minutes and action tracker. |
| 5A. Control Implementation and Support | Control readiness workshop, controls implementation tracker, control advisory and verification support, evidence collection, KPI/KRI tracking, supplier and third-party resilience review, vendor due diligence support, contract/SLA resilience clause review, data centre/DR-site review, third-party access review, control implementation status reporting. |
| 5B. DR/BC Testing, VAPT & Configuration Review | Disaster recovery and business continuity test planning, failover/recovery exercise support, vulnerability assessment and penetration testing report, configuration review report, findings tracker, severity rating and remediation recommendations, validation of high and medium findings, closure evidence for remediation items where applicable. |
| 6. Training & Awareness Programs | Training needs analysis, awareness material set, induction module review, incident-response and crisis-management awareness content, on-site ICT-BC training sessions for in-scope departments, attendance records, post-training feedback summary, incident response tabletop review support. |
| 7A. Internal Audit | Internal audit plan, audit programme, stakeholder schedule, audit working papers, internal audit report, non-conformity register, observation log, internal audit presentation to the Steering Committee, management minutes and action tracker. |
| 7B. Internal Audit Mitigation Efforts | Corrective action tracker, evidence of remediation, corrective action verification, closure status report, residual issue log, pre-certification readiness status update. |
| 8A. Certification Support – Pre-Certification | Certification body selection support, audit readiness review, mock interview support, board/senior management ICT-BC briefing, audit evidence index, final document review, readiness checklist, audit coordination plan. |
| 8B. Certification Support – On-Site | Stage 1 audit support, Stage 1 findings response support, Stage 2 audit support, real-time evidence coordination, corrective action / observation response support, certification closure support, project sign-off documentation. |

Out of Scope

The following activities are excluded from the scope of this proposal unless specifically agreed otherwise in writing:

- Major Infrastructure Replacement or Technology Procurement: Procurement, replacement or major upgrade of hardware, software, network infrastructure, DR/backup platforms or other technology assets required to address identified gaps.

- Direct Technical Deployment: Hands-on engineering, configuration, deployment or operational implementation of technical resilience controls and technologies. CipherShield will, however, provide implementation guidance, technical recommendations and remediation support as required under the agreed scope.

- Large-Scale System Development or Application Redesign: Development, redevelopment or major architectural redesign of applications, systems or business platforms arising from identified ICT resilience requirements.

- Third-Party Execution: Remediation activities that require direct execution by external technology vendors, managed service providers or other third parties. CipherShield will provide appropriate advisory and remediation guidance within the agreed scope.

- Activities Outside the Approved ICT-BC Scope: Assessments, implementation activities or advisory services relating to business units, systems, locations, processes or assets that are not included within the formally agreed ICT-BC scope.

- Material Scope Changes: Additional work arising from material changes to the Bank's organizational structure, certification scope, technology environment, business operations, regulatory requirements or operating model after commencement of the engagement, where such changes require substantial additional effort.

## 18. Project Assumptions:

The proposal, implementation approach and delivery schedule are based on the following assumptions:

- BRAC Bank PLC will appoint an appropriate project sponsor and dedicated project focal point to facilitate coordination, communication and timely decision-making throughout the engagement.

- Relevant stakeholders from information security, IT, business, risk, compliance, operations and other in-scope functions will be available for workshops, interviews, assessments, reviews and approvals as required.

- BRAC Bank PLC will provide timely access to relevant ICT-BC documentation, policies, procedures, risk records, asset registers, control evidence, personnel and other information necessary to perform the engagement.

- Required on-site access and logistical arrangements will be made available for activities specified in the Scope of Work, including the internal audit.

- Decisions relating to ICT-BC scope, resilience risks, risk treatment, policies, procedures and other required approvals will be completed within mutually agreed timelines.

- BRAC Bank PLC will retain ownership of risk treatment decisions, remediation actions and implementation of controls, and will ensure that agreed remediation activities are progressed within the established governance timelines.

- Where evidence, information or validation depends on third-party service providers, vendors or other external stakeholders, BRAC Bank PLC will facilitate the required coordination and access.

- BRAC Bank PLC will provide the necessary support for information and technology asset identification, ownership and classification, risk assessment, ICT-BC framework implementation, internal audit and certification readiness activities.

- The engagement will commence within the timeline specified in the Scope of Work, with the project start targeted within 15 days of issuance of the Purchase Order, subject to stakeholder and resource availability.

- Certification assessment scheduling will be coordinated with the Registered Certification Body based on the Bank's readiness, completion of required pre-assessment activities and the Certification Body's availability.

- The internal audit will be conducted independently of the implementation support activities and will be performed prior to the formal certification assessment, as required by the Scope of Work.

- BRAC Bank PLC will facilitate the participation of relevant management and process owners in awareness sessions, internal audit, management review and certification-readiness activities.

- Any material change to the agreed ICT-BC scope, organizational structure, business operations, technology environment, certification requirements or project timeline may require a review of the delivery plan and associated effort.

## 19. Project Success Factors:

The success of the engagement will depend on several critical factors that are particularly important in a large banking environment. These factors are not optional; they are the conditions that support timely delivery and a credible certification outcome. Delivering a credible certification outcome in a complex banking environment requires strict adherence to several critical dependencies.

Governance & Leadership

- Executive Sponsorship: Sustained commitment from BRAC Bank PLC leadership.

- Steering Oversight: Consistent steering committee engagement for strategic direction and rapid issue escalation.

- Clear Accountability: Unambiguous ownership for every risk, control, and project deliverable.

Operational Execution

- Cross-Functional Engagement: Active participation across business, technology, compliance, and support units.

- Agile Approvals: Timely review and sign-off on documentation and required remediation efforts.

- Proactive Remediation: Early attention to closing high-risk technical and governance gaps.

Audit & Evidence Readiness

- Verifiable Evidence: Availability of robust data to demonstrate the operational effectiveness of implemented controls.

- Pre-Certification Readiness: Completion of internal audits and formal management reviews prior to the external assessment.

Maintaining these factors ensures the initiative delivers a robust and durable ICT-BC framework, driving genuine resilience rather than just checking a compliance box.

# 20. Project Risks:

Given the scale and cross-functional nature of the BRAC Bank PLC programme, successful delivery will depend on disciplined governance, timely stakeholder participation, and consistent remediation follow-through. The key implementation risks for a banking-sector ISO 27031 programme of this nature include the following:

| Project risk | Potential impact | Proposed mitigation |
| --- | --- | --- |
| Lack of management commitment | Slow decisions, weak governance, low staff buy-in, project delays, possible certification failure. | Secure executive sponsorship, hold regular management reviews, and keep leadership informed. |
| Resources and budgets are not allocated | Insufficient staff/time/budget, incomplete implementation, schedule slippage. | Build a business case, assign owners, define resource needs early, and escalate shortages. |
| Delayed stakeholder decisions or approvals | Slippage in document finalisation, risk treatment sign-off, and implementation milestones | Establish an executive sponsor, maintain a clear decision log, and use milestone-based approval deadlines |
| Limited availability of business and technical control owners | Delays in workshops, evidence collection, and validation of operating controls | Nominate departmental focal points early and schedule workshops and review cycles in advance |
| Overreliance on documentation without operational evidence | Weak audit outcomes and nonconformity risk during certification | Build an evidence index throughout the project and test evidence readiness before audit stages |
| Competing operational priorities within the bank | Reduced engagement from key teams and slower delivery momentum | Use agreed governance cadence and sponsor-level escalation for priority conflicts |
| Dependency on third parties or external providers | Delays in obtaining evidence, contracts, configurations, or control confirmations | Identify third-party dependencies early and track them separately as part of RAID management |

Table 7: Project Risks

# 21. Project Team:

## 21.1 CipherShield Team

| Name | Role | Experience and Skills |
| --- | --- | --- |
| Fouzan Shaikh | Project Manager and QA | - CISSP, CISA, CRISC, CISM, CDPSE, CCSK v4, PCI DSS QSA, ISO 27001 Lead Auditor, ISO 42001 Lead Auditor, ISO 27701 Lead Implementer and Lead Auditor, ISO 22301 Lead Auditor, Essential 8, ISA 62443 Risk Assessment Specialist, Risk Management, NIST CSF, NIST AI RMF - Bachelor of Electronics and Telecommunications Engineering |
| Md. Aktaruzzaman Sarker | Project lead and QA | - CISA, ISO27001 Lead Auditor & Lead Implementer, Certified Expert in Risk Management (CERM), CEH, JAIBB. - Bachelor of Science in Engineering - Master of Engineering - MBA |
| Muhammad Asaduzzaman | Documentation and Risk Assessment | - PCI QSA, CISA, CISM, SWIFT CSP CA, ISO 27001 Lead Auditor. - B Sc in CSE. - Master of Engineering in Information Systems Security. |
| Aslam Khan | Training, Internal Audit and External Audit Support | - Lead Auditor ISO 9001, ISO 14001, ISO 20000, ISO 22000, ISO 27001, ISO 30000, ISO 42001, ISO 45001, ISO 50001, HACCP and HALAL. - Trainer ISO 9001, ISO 14001, OHSAS 18001, ISO 22000, ISO 28001, ISO 27001, ISO 30000, ISO 42001, ISO 50001, HACCP, HALAL, FSC, MLC 2006, FSC etc. - Doctor of Management (Enrolled Ph.D.), Master of Business Administration, Major in Management, Master of Cybersecurity, M. Phil, Focus on Environment & Sustainability, AI-Powered Cybersecurity Engineering |
| Ruman Sarawer | On-Site Training, Internal Audit and External Audit Support | - CISSP, CISA, ISO 27001 Lead Auditor, ISO 27701 Lead Implementer and Lead Auditor, ISO 42001 Lead Implementer and Lead Auditor, Certified Essential 8 Implementer, ISA 62443 Expert, CCSK v5, Risk Management, NIST CSF, NIST AI RMF, AI Governance - Bachelor of IT (Major in Cyber Security) |
| Mohammad Iftekhar Hasan | Internal Audit and External Audit Support | - Certified Lead Auditor: Qualified Lead Auditor for ISO 9001, ISO 14001, ISO 27001, CISSP, CC, CCNA, MCP and CPISI, with hands-on delivery of ISO 27001:2022, CISSP and CISA-aligned audits and training. - Governance, Risk & Compliance: ISO 9001, ISO 14001, ISO 27001:2022, CISSP, CISA, IT security audit, risk management, compliance certification and PCI DSS. - CISSP, CISA, CDCP, CCNA, RHCE, MS Azure Administrator, CompTIA Linux+ and ISP Setup - Post Graduate: MSc in Telecommunication Engineering - Graduate: BSc (Hons) in Computer Science & Engineering |
| Fahima Khanom | Technical Documentation, IT/IS Auditor | - CISA, CMMI Level 3 – Dev V2.0, ISMS LA - Post Graduate: MSc in Computer Science; MBA in Finance; M.Sc in Food & Nutrition - Graduate: B.Sc. in Food & Nutrition - Diploma: MIS & IT |
| Kanwal Siddiqui | On Site Internal Audit | - CISM, CISA, AAIA, CSPO, CSM, - Bachelor of Commerce (Hons) - Finance - Master of Commerce – Finance |
| Haidar Memon | Technical Consultant | - CISSP, CCSP, SSCP, ISO 27001 Lead Auditor, Certified Essential 8 Implementer, Microsoft SC 300, AZ 500, CompTIA CySA+ - BS in Computer Information Systems, University of Houston - MS in Management Information Systems, University of Houston |
| Soma Harish | Penetration Tester | - OSCP, CEH, SANS – Cybersecurity Fundamentals, AttackIQ – MITRE ATT&CK, - Master in Cybersecurity from Melbourne Institute of Technology |
| Sabah Ali | ISMS Documentation | - ISO 27001:2022 Lead Auditor, Certificate in Cybersecurity (ISC2), ISO 27701 Lead Implementer and Lead Auditor - Master in computer science |
| Ummay Maimona | ISMS Documentation | - ISO 27001:2022 Lead Auditor, - Bachelor of Engineering |

Table 8:  Project Team

## 22. BRAC Bank PLC Team:

The availability and active participation of the following BRAC Bank PLC resources will be essential for the successful and timely delivery of the ISO 27031:2025 engagement:

- Project Sponsor / Senior Management Representative to provide executive direction, facilitate decisions and ensure organizational support.

- Information Security / ICT Resilience Representatives responsible for coordinating ICT-BC-related activities and facilitating engagement with relevant stakeholders.

- Departmental Focal Points / ICT Resilience Coordinators from relevant in-scope business and support functions, as applicable to the agreed ICT-BC scope.

- Control Owners / Information Owners / Risk Owners to support control assessment, asset ownership, risk identification, risk treatment and evidence validation.

- IT and Infrastructure Representatives, including relevant teams responsible for infrastructure, network security, disaster recovery, data centre operations and supporting technology environments.

- Risk, Compliance and Governance Representatives to support regulatory, compliance and risk-management requirements relevant to the ICT-BC framework.

- Internal Audit Representatives to facilitate coordination of internal audit activities and support alignment with the Bank's internal assurance framework.

- Human Resources, Procurement, Legal, Operations, Facilities and other relevant business/support functions, where their processes, assets or responsibilities fall within the agreed ICT-BC scope.

The final stakeholder structure will be confirmed during project initiation based on the approved ICT-BC scope, organizational structure, assets, processes and responsibilities identified during the engagement.

# 23. Previous Project Experience:

CipherShield has successfully conducted multiple GRC and ISO 27001 deployments for several critical clients, demonstrating proven expertise and practical experience in cybersecurity compliance, risk management, and maturity evaluation.

| Client Name | Project Description |
| --- | --- |
| InSource IT | ISO 27001:2022 Implementation. Also Supporting for their surveillance audit. |
| Illuminance Solutions | ISO 27001:2022 Implementation. Also Supporting for their surveillance audit. |
| Insight Hospitals | Security Policies and Procedures as per ISO 27001:2022, NIST CSF and HIPAA. |
| Road Safety Commission | ISO 27001 Gap Assessment, Essential 8, Third Party Risk Assessment |
| Wilson Parking Australia and Wilson Parking New Zealand | On-site support for PCI DSS Implementation advisory across multiple sites. Developed security policies and procedures as per ISO 27001 and PCI standards. |

Table 9: Previous Project Experience (executed by CipherShield)

## 24. Project Management (ISO 27031 Optimized):

24.1 Project Governance (Aligned with ISO 27031 Leadership & Commitment Requirements):

a. Top Management / Project Sponsor: Responsible for overall project success, ensuring the integration of the ICT Readiness for Business Continuity (IRBC) program into the bank’s broader organizational Business Continuity Management System (BCMS), and providing necessary resources. (from BRAC Bank PLC)

b. Project Manager (ICT Continuity Implementation Lead): Responsible for day-to-day project execution, cross-functional coordination between IT and business units, and driving the iterative Plan-Do-Check-Act (PDCA) implementation cycles to build ICT resilience. (from CipherShield)

c. ICT Resilience Steering Committee (IRSC): Composed of key stakeholders (including Business unit heads, IT Operations, Risk Management, and Compliance) to provide strategic oversight, ensure board-level accountability, and enforce alignment with the bank’s Recovery Time Objectives (RTO) and Recovery Point Objectives (RPO) throughout the project. (from BRAC Bank PLC and CipherShield)

24.2 Project Management Methodology (Integrated PDCA & Agile):

a. Hybrid Approach: A hybrid approach will be utilized. We will use Agile iterative cycles for disaster recovery playbook development and IT process mapping to ensure adaptability, operating within the strict Plan-Do-Check-Act (PDCA) phase gates required for ISO 27031 alignment.

b. Operational Reviews: Weekly operational meetings with the project team to review implementation progress, address ICT infrastructure gaps, and manage the technical action tracker.

c. Executive Reporting: Bi-weekly executive status reports to the IRSC and Project Sponsor, focusing on ICT resilience risk mitigation progress and milestone achievement.

24.3 Project Risk Management (Aligned with ISO 27031 Risk Assessment & BIA Integration):

a. Risk & Readiness Assessment: Conduct comprehensive, ongoing ICT risk assessments that integrate seamlessly with the overarching organizational Business Impact Analysis (BIA) to accurately identify critical ICT services and their required recovery parameters.

b. Threat Identification: Identify threats and vulnerabilities to internal ICT assets, data centers, critical financial applications, cloud environments, and third-party IT supply chains at the project's inception and continuously throughout its lifecycle.

c. Risk Treatment: Develop strict risk treatment and mitigation strategies, establishing formalized ICT Disaster Recovery (DR) architectures and continuity plans specifically designed to absorb, respond to, and recover from high-impact technology disruptions.

24.4 IRBC Assurance & Quality Control (Aligned with ISO 27031 Performance Evaluation):

a. Performance Metrics: Develop an ICT IRBC Performance Evaluation plan that outlines the metrics, Key Performance Indicators (KPIs), and testing procedures for ensuring all technical deliverables meet ISO 27031 guidelines and support the business continuity strategy.

b. Validation & Testing: Internally conduct regular reviews, architecture design checks, technical failover simulations, and pre-assessment audits to verify compliance with established IT resilience policies, disaster recovery plans, and regulatory mandates.

## RACI Matrix (High Level)

The table below clarifies responsibility and accountability for key activities (R=Responsible, A=Accountable, C=Consulted, I=Informed).

| Activity | CipherShield | [Company] |
| --- | --- | --- |
| Define ICT-BC scope, context, interested parties | R | A/C |
| Risk assessment & treatment methodology; conduct workshops | R | A/C |
| Develop Risk Treatment Plan (RTP) and control implementation plan | R | A/C |
| Develop Policy/procedure drafting and tailoring | R | A/C |
| Implementation of technical/operational controls. Close findings from the Gap Assessment, Risk Assessment and Internal Audit findings. | C | R/A |
| Awareness Training | R | A/R attendance) |
| Internal Audit Planning and Execution | R | A/C |
| Management Review Meetings | R | A |
| Certification body selection support | C | R, A |
| Ensure that project is on track | R, A | C |
| External audit (Stage 1/2) support and evidence coordination | R | A/C |

Table 10: RACI Matrix

# Change Management Process

Any work requested outside the agreed scope will be managed through the Change Management Process and priced separately upon written approval.

## Initiation

Either party, [Company] or CipherShield, can initiate a change request by documenting the required changes and submitting a Change Request Form (CRF) to the designated project manager.

## Evaluation

The project manager shall evaluate the change request to determine its impact on the project's scope, timeline, and cost. This evaluation shall include:

- A detailed description of the change

- An assessment of the impact on the current project plan.

- A revised cost estimate, or revised timeline, if applicable

## Approval

Before it is implemented, both parties must review and approve the change request. Approval can be provided via email or a signed document.

## Implementation

Once approved, the change will be incorporated into the project plan. The project manager shall ensure that all stakeholders are informed of the approved changes and that the project plan, budget, and schedule are updated accordingly.

## Documentation

All approved changes must be documented in an updated version of the SoW and the project plan to ensure a clear record of any alterations to the original agreement.

# 25. Bidder Eligibility & Supporting Documents Checklist

| # | Eligibility / Requirement | Supporting Document to Include | Status |
| --- | --- | --- | --- |
| 1 | Reputed company with relevant banking / financial-sector experience | Company profile + banking client references | ☐ |
| 2 | Minimum 5 similar successfully completed projects within the last 5 years | Project completion certificates / client references / work orders | ☐ |
| 3 | Experience in ISO 27031:2025 design, development, implementation and successful certification assistance | Relevant project list + completion/reference letters | ☐ |
| 4 | Experience conducting full ISO/IEC 27001:2022 audits | Audit engagement references / certificates / completion letters | ☐ |
| 5 | Minimum 10 years' IT/IS audit and advisory experience | Company incorporation certificate + company profile + evidence of experience | ☐ |
| 6 | CAB / certification-related organization with minimum 10 years' existence, preferably accredited by recognized British, American, North American or Australian accreditation body | Accreditation certificate + CAB profile + incorporation/establishment evidence | ☐ |
| 7 | Qualified project resources with minimum 10 years' relevant experience | CVs + professional certifications | ☐ |
| 8 | Resources holding relevant certifications such as ISO 27001 LA/LI, CISSP, CISM, CCSP | Copies of professional certificates | ☐ |
| 9 | Resource with similar experience with at least 3 banks during the last 2 years | CV + client/project references | ☐ |
| 10 | Evidence of company history, differentiators and comparable scope, size and complexity | Company profile + case studies + client references | ☐ |
| 11 | Independent and documented ISO 27031 methodology | Proposed methodology / approach document | ☐ |
| 12 | Ability to commence within 15 days of PO | Project mobilization plan / undertaking | ☐ |
| 13 | Ability to complete the engagement within the agreed timeline | Project plan / Gantt chart | ☐ |
| 14 | Professional, objective and impartial advisory approach | Methodology + independence statement | ☐ |
| 15 | Required NDA | Signed NDA | ☐ |
| 16 | Customer references | Reference list with client name, project, scope, period and contact details | ☐ |
| 17 | Training / awareness capability | Training plan + trainer CVs | ☐ |
| 18 | Non-blacklisting declaration | Signed declaration | ☐ |
| 19 | Availability for mandatory presentation within 10 working days, if shortlisted | Signed undertaking / confirmation | ☐ |
| 20 | Regional customer base and satisfactory certifications | Customer list / references / certificates | ☐ |
| 21 | Similar assessment experience | Relevant project credentials | ☐ |
| 22 | Team professional qualifications and profiles | Detailed CVs + certificates | ☐ |
| 23 | Local partner details, if applicable | Partnership/authorization agreement | ☐ |
| 24 | Rankings / industry recognition such as Gartner/Forrester, if any | Supporting evidence, if applicable | ☐ |
| 25 | Relevant case study | 1–3 comparable case studies | ☐ |
| 26 | Sample reports | Sample gap assessment / risk assessment / internal audit / certification-readiness report | ☐ |
| 27 | Supplier Relationship Declaration | Completed and signed Annexure-2 | ☐ |
| 28 | Company legal documents, where applicable | Trade License / Certificate of Incorporation | ☐ |
| 29 | TIN | TIN Certificate | ☐ |
| 30 | BIN | BIN Certificate | ☐ |
| 31 | Financial capability, where requested for participation | Bank Solvency Certificate / Bank Statement | ☐ |
| 32 | Company profile | Updated corporate profile | ☐ |
| 33 | Contact information | Authorized contact person's name, mobile and email | ☐ |

# 26 Non-Compliance Declaration

Declaration No functional or technical exception is proposed against the RFP scope described in Annexure-II. No commercial information is included in this technical proposal.

# 27. Authorization and Acceptance

| For and on behalf of | ACNABIN, Chartered Accountants |
| --- | --- |
| Authorized Signatory | Muhammad Aminul Hoque, FCA |
| Designation | Partner |
| Signature |  |
| Date | 17 Augus 2026 |
| Company Seal |  |
| Mobile | 01671-024714 |
| Email | amin@acnabin-bd.com |