TECHNICAL PROPOSAL

Capability Maturity Model Integration (CMMI)-DEV Level 3 Certification for City Bank PLC.

PART-B – Benchmark Appraisal, Certification & Result Publication

| Submitted to | City Bank PLC. |
| --- | --- |
| RFP Reference | City Bank/Proc/Y26/181, dated 12-August-2026 |
| Submitted by | ACNABIN Chartered Accountants (Proposed Prime Bidder) in consortium with CipherShield Bangladesh Ltd and Ionbay Consulting Services Pvt. Ltd. (ICS) (Technical Partners) |
| Submission Date | 30 August 2026 |
| Project Code | ACN-BD-0826-CMMI-B-00001 |
| Classification | Commercially Confidential |

Commercial Confidentiality Disclaimer

This document is commercial, confidential and copyrighted by the submitting consortium. It may be used solely for evaluation of this proposal by City Bank PLC. and may not be reproduced, distributed or disclosed without prior written approval.

# Confidentiality Statement

This Technical Proposal has been prepared by ACNABIN Chartered Accountants, as proposed prime bidder, in consortium with Ionbay Consulting Services Pvt. Ltd. ("ICS") as CMMI Appraisal Partner and CipherShield Bangladesh Ltd as Technical Partner, exclusively in response to RFP Reference City Bank/Proc/Y26/181 issued by City Bank PLC. It contains proprietary, commercially sensitive and confidential information belonging to the proposed bidder consortium.

This document, in whole or in part, must not be disclosed, reproduced, distributed or communicated to any third party without the prior written consent of the consortium, except for the purpose of evaluation by City Bank PLC. and its authorized evaluation personnel.

The obligations in this statement are consistent with the consortium’s commitment to confidentiality as articulated in its acceptance of Annexure-VII – Supplier/Service Providers’ Code of Conduct (SCOC), and with the CMMI Institute’s non-attribution and confidentiality requirements applicable to benchmark appraisals.

Technical Envelope In accordance with Annexure-I – Structure of Bid, this document constitutes the Technical Proposal (Envelope 1) only. No commercial information, pricing or rates are contained herein. The commercial response is provided separately under Envelope 2.

# Letter of Technical Submission

30 August 2026

Procurement Division

City Bank PLC.

City Bank Center (4th Floor)

28 Gulshan Avenue, Gulshan-1

Dhaka-1212, Bangladesh

Subject: Submission of Technical Proposal – PART-B: RFP for CMMI-DEV Level 3 Certification Project

Reference: City Bank/Proc/Y26/181, dated 12-Aug-2026

Dear Sir/Madam,

ACNABIN Chartered Accountants, as the proposed prime bidder, in consortium with Ionbay Consulting Services Pvt. Ltd. ("ICS") as CMMI Appraisal Partner and CipherShield Bangladesh Ltd as Technical Partner, is pleased to submit this Technical Proposal in response to the above-referenced Request for Proposal issued by City Bank PLC. ("the Bank").

The consortium has carefully reviewed the full RFP package, including Annexure-I through Annexure-VII, and submits this proposal in full compliance with the Instructions to the Bidders set out in Annexure-I. This document constitutes Envelope 1 – Technical Proposal only. Commercial information is provided separately under Envelope 2, in accordance with Annexure-I – Structure of Bid.

We confirm:

- This proposal is valid for 120 days from the date of submission.

- This bid is submitted for PART-B only. ACNABIN Chartered Accountants is not a bidder for PART-A of this tender.

- The consortium meets each of the eligibility criteria prescribed for Part-B under Annexure-I, as detailed in the duly completed Annexure-V – Bidder Eligibility Checklist enclosed with supporting documents.

- Two Certified Lead Appraisers for CMMI Development are engaged on this project and the designated Lead Appraiser has completed two evidenced CMMI-DEV Level 3 appraisals, with Certificates of Appraisal enclosed. The appraisal will be conducted in conformance with the Appraisal Requirements for CMMI (ARC) and the SCAMPI Method Definition Document in force at the time of the engagement.

- The consortium accepts the obligations set out in Annexure-VII – Supplier/Service Providers’ Code of Conduct (SCOC) and Annexure-VI – Supplier Information Form (SIF) & GBVH Screening, both signed and enclosed with the Commercial Proposal.

- The consortium accepts the requirement to submit a Performance Guarantee equivalent to 10% of the total Work/Purchase Order value under item 5 of Annexure-I, and to attend any clarification or demonstration meeting convened under item 9.

- The consortium shall remain engaged, per item 11 of Annexure-I, until the successful completion of the CMMI-DEV Level 3 benchmark appraisal, certification and publication of the appraisal results on ISACA’s CMMI website. A conflict-of-interest disclosure is made at Section 2.4, in accordance with clause 12.2 of Annexure-VII.

- This Technical Proposal contains no indication of pricing, and a project completion Gantt chart with timeline is enclosed as required under item 7(1)(c) of Annexure-I.

The undersigned is duly authorized to sign and submit this proposal on behalf of the consortium.

Respectfully submitted,

Muhammad Aminul Hoque, FCA
Partner
ACNABIN, Chartered Accountants
Mobile: 01671-024714
Email: amin@acnabin-bd.com

# Contents

| # | Section | Page |
| --- | --- | --- |
| – | Confidentiality Statement | 2 |
| – | Letter of Technical Submission | 3 |
| 1 | Executive Summary | 6 |
| 2 | About the Proposed Consortium | 8 |
| 3 | Our Understanding of City Bank's Requirement | 9 |
| 4 | Compliance with Eligibility Criteria – Part-B | 10 |
| 5 | Scope of Work | 11 |
| 6 | Methodology – SCAMPI Appraisal Method | 12 |
| 7 | Appraisal Phases & Activities | 13 |
| 8 | Deliverables | 14 |
| 9 | Proposed Appraisal Team | 15 |
| 10 | CMMI Appraisal Credentials | 16 |
| 11 | Indicative Project Timeline | 17 |
| 12 | Confidentiality, Non-Attribution & Information Security | 18 |
| 13 | Key Assumptions & Dependencies | 19 |
| 14 | Technical Compliance Matrix | 20 |
| 15 | List of Enclosures / Appendices | 21 |

# 1. Executive Summary

City Bank PLC. ("the Bank") requires an independent, ISACA-recognized appraisal body to conduct the Capability Maturity Model Integration (CMMI)-DEV Level 3 Benchmark Appraisal for its Information Technology Division and to secure publication of the appraisal result on ISACA’s CMMI website, per RFP Reference City Bank/Proc/Y26/181 dated 12-August-2026.

Overall, the proposed consortium presents a credible, method-conformant SCAMPI Class A appraisal capability for City Bank, led by two Certified Lead Appraisers for CMMI Development, one of whom has delivered a CMMI-DEV Level 3 Benchmark Appraisal for a Bangladesh-based organizational unit. The proposal is strongest where it demonstrates named appraiser credentials evidenced by Certificates of Appraisal, conformance to the Appraisal Requirements for CMMI (ARC) and the SCAMPI Method Definition Document (MDD), and a locally accountable contracting and coordination interface.

Our proposed position An independent, ARC/MDD-conformant SCAMPI Class A Benchmark Appraisal delivered by named Certified Lead Appraisers, contracted through a Bangladesh-incorporated prime bidder, and carried through to certification and publication of the result on ISACA’s CMMI website.

The engagement is structured across three SCAMPI stages:

| Stage | Focus | Primary Outcome |
| --- | --- | --- |
| Plan and Prepare for Appraisal | Scope, organizational unit, team and evidence readiness | Approved Appraisal Plan and readiness confirmation |
| Conduct Appraisal | Document review, interviews, evidence verification | Consolidated findings and practice characterization |
| Report Results | Rating determination, ADS, submission to ISACA | CMMI-DEV Level 3 certification published on ISACA’s CMMI website |

Key proposal commitments:

- The appraisal will be conducted in conformance with the Appraisal Requirements for CMMI (ARC) and the SCAMPI Method Definition Document in force at the time of the engagement.

- Two Certified Lead Appraisers for CMMI Development are engaged on this project, satisfying the minimum of two required under Annexure-I, Part-B.

- The designated Lead Appraiser has completed two evidenced CMMI-DEV Level 3 appraisals; Certificates of Appraisal are enclosed at Appendix C.

- The engagement runs from issuance of the Work Order to publication of the appraisal result on ISACA’s CMMI website, per item 11 of Annexure-I.

- Appraisal data is handled under the CMMI Institute’s non-attribution and confidentiality requirements, with an information-security assurance layer provided by the local partner.

## 1.1 What City Bank Will Receive

- A confirmed appraisal scope and organizational unit definition, with an agreed sample of projects and practice areas, signed off by the Bank’s appraisal sponsor.

- An Appraisal Plan and appraisal team roster prepared under the SCAMPI Method Definition Document, with a readiness review conducted before the appraisal window opens.

- A structured review of the Bank’s Practice Implementation Indicator Descriptions (PIIDs) and objective evidence, with gaps identified early enough to be remedied.

- A formally conducted SCAMPI Class A Benchmark Appraisal comprising document review, interviews with project teams, process owners and management, and verification of objective evidence against CMMI-DEV Level 3 practices.

- Consolidated findings, practice characterization and a determined Maturity Level rating, presented in a final findings briefing to the Bank’s sponsor.

- A signed Appraisal Disclosure Statement (ADS) and submission of results to ISACA.

- Publication of the CMMI-DEV Level 3 certification result for City Bank PLC. on ISACA’s CMMI website (Published Appraisal Results, PARS), with written confirmation of publication.

## 1.2 Proposed Bid Structure

The proposed bid structure comprises ACNABIN Chartered Accountants as the prime bidder, with CipherShield Bangladesh Ltd and Ionbay Consulting Services Pvt. Ltd. (ICS) as technical partners. The model provides City Bank with a Bangladesh-incorporated contractual counterparty, ISACA-recognized appraisal leadership, and local coordination and information-security assurance. The final submission package will include the required consortium documentation, authorization letter and eligibility evidence.

| Entity | Proposed Role | Primary Responsibilities |
| --- | --- | --- |
| ACNABIN Chartered Accountants | Prime bidder | Prime bidder and contracting entity: contractual interface with the Bank, submission of contractual and bidding documentation, engagement governance, and fulfilment of the Bangladesh-specific eligibility and contracting requirements of Annexure-I. |
| CipherShield Bangladesh Ltd | Technical Partner – Local Coordination & Assurance | On-the-ground coordination with the Bank’s Information Technology Division, appraisal scheduling and logistics support, and information-security and confidentiality assurance over appraisal data and evidence repositories. |
| Ionbay Consulting Services Pvt. Ltd. (ICS) | CMMI Appraisal Partner | SCAMPI Class A appraisal delivery: provision of the Certified Lead Appraisers and appraisal team, appraisal planning, evidence verification, ratings determination, results reporting and submission to ISACA for certification and publication, together with scheduling and coordination with the Bank’s Information Technology Division. |

This Proposal is submitted exclusively for PART-B – CMMI-DEV Level 3 Certification. ACNABIN Chartered Accountants is not a bidder for PART-A of this tender.

# 2. About the Proposed Consortium

This Technical Proposal is submitted by a three-party consortium combining a Bangladesh-incorporated prime bidder with specialist CMMI appraisal capability and local delivery support. The structure gives City Bank a single, locally accountable contractual interface while ensuring the Benchmark Appraisal is led by Certified Lead Appraisers recognized by the CMMI Institute, now part of ISACA.

## 2.1 ACNABIN Chartered Accountants – Prime Bidder

ACNABIN Chartered Accountants is a Bangladesh-based professional services firm providing audit, assurance and advisory services to banks, non-bank financial institutions and corporate clients. As prime bidder, ACNABIN holds the contractual relationship with City Bank and provides the contracting and governance interface for the engagement.

ACNABIN is locally incorporated and holds full legal capacity to contract under the applicable law of Bangladesh, satisfying the Bangladesh-specific eligibility and contracting requirements of Annexure-I. Its role is limited to prime bidding, contracting and engagement governance; the appraisal itself is conducted by the appraisal technical partner under the independence arrangements described at Section 2.4.

## 2.2 Ionbay Consulting Services Pvt. Ltd. (ICS) – Appraisal Technical Partner

Ionbay Consulting Services Pvt. Ltd. (ICS) is a business advisory and consulting services firm headquartered in Gurugram, India, focused on process improvement, quality management and technology-led transformation for organizations across the banking, NBFI, IT/ITES and software services sectors.

ICS’s appraisal teams have supported the successful completion and publication of CMMI benchmark appraisals for organizations across CMMI-DEV, CMMI-SVC and combined models at Maturity Levels 2, 3 and 5, as set out at Section 10. For this engagement ICS provides the Certified Lead Appraisers and appraisal team members, and is responsible for appraisal planning, execution, ratings determination and submission of results to ISACA.

## 2.3 CipherShield Bangladesh Ltd – Local Coordination & Assurance

CipherShield Bangladesh Ltd, the Bangladesh operation of CipherShield Pty Ltd, is a cybersecurity, governance, risk and compliance consultancy serving banks, non-bank financial institutions and technology organizations. For this engagement CipherShield provides in-country coordination with the Bank’s Information Technology Division, appraisal scheduling and logistics support, and information-security and confidentiality assurance over appraisal data and evidence repositories.

## 2.4 Appraisal Independence and Conflict of Interest

The consortium discloses, in accordance with clause 12.2 of Annexure-VII – Supplier/Service Providers’ Code of Conduct, that ICS and CipherShield Bangladesh Ltd are engaged in a separate bid for PART-A of this tender, submitted by a different prime bidder. ACNABIN Chartered Accountants, the prime bidder for this PART-B proposal, is not a party to that PART-A bid.

Should the Bank award PART-A to that consortium and PART-B to this one, the consortium will implement the following safeguards so that no individual appraises process assets they helped design, and will accept any further measure the Bank or ISACA requires:

- The appraisal team will be staffed exclusively by personnel who have taken no part in the Bank’s PART-A process definition, deployment, internal audit or evidence-preparation activities.

- The named Lead Appraiser and Co-Lead Appraiser will confirm in writing, in the Appraisal Plan, that they hold no involvement in the Bank’s PART-A engagement.

- Appraisal working papers and evidence will be held separately from any PART-A engagement records, under access controls confirmed with the Bank.

- The consortium will disclose the relationship to ISACA as part of the appraisal registration, and will abide by any determination ISACA makes on appraiser independence.

The Bank may prefer, and the consortium would fully support, an award structure in which PART-A and PART-B are delivered by entirely separate organizations. This disclosure is made so that the Bank can make that determination with full information.

# 3. Our Understanding of City Bank's Requirement

## 3.1 Engagement Objective

City Bank PLC., through its Information Technology Division, intends to achieve and publish Capability Maturity Model Integration (CMMI)-DEV Level 3 certification for its software development and IT services functions, as set out in RFP Reference City Bank/Proc/Y26/181 dated 12-August-2026.

## 3.2 Engagement Structure

| Parameter | Details |
| --- | --- |
| Client | City Bank PLC. |
| Location | Information Technology Division, City Bank PLC., Dhaka, Bangladesh |
| Target Standard | CMMI-DEV Level 3 (Development constellation), SCAMPI Class A Benchmark Appraisal |
| Engagement Structure | PART-A: Consultancy Support – procured separately by the Bank; PART-B: CMMI-DEV Level 3 Certification (this Proposal) |

We understand that bidders may participate in either Part-A or Part-B of this tender, but not both. This Proposal is submitted by ACNABIN Chartered Accountants exclusively for PART-B – Certification.

## 3.3 Dependency on Appraisal Readiness

A SCAMPI Class A Benchmark Appraisal can only be conducted against a defined, deployed and evidenced process environment. This Proposal therefore assumes that process definition, deployment, internal audit and evidence preparation – the PART-A scope – are complete before the appraisal window opens, whether delivered by the Bank itself or by its appointed PART-A consultancy partner.

The consortium will confirm readiness during Phase I and will report any residual gaps to the Bank before the appraisal proceeds, rather than entering an appraisal the Bank is not positioned to pass.

## 3.4 Key Outcome

A completed CMMI-DEV Level 3 Benchmark Appraisal, a determined Maturity Level rating, a signed Appraisal Disclosure Statement, and publication of the certification result for City Bank PLC. on ISACA’s CMMI website.

# 4. Compliance with Eligibility Criteria – Part-B

The consortium confirms its compliance with each of the eligibility criteria prescribed in Section 1 (Part-B) of Annexure-I, as summarized below. Compliance is met on a combined basis: CMMI appraisal capability and the ISACA-authorized Lead Appraisers are provided by Ionbay Consulting Services Pvt. Ltd. (ICS) as Appraisal Technical Partner, while the Bangladesh incorporation and contracting-capacity requirement is met by ACNABIN Chartered Accountants as prime bidder and contracting entity. Supporting documents referenced are enclosed with this Technical Proposal and under the duly completed Annexure-V (Bidder Eligibility Checklist).

| # | Eligibility Criteria (Annexure-I) | Met By | Consortium Response |
| --- | --- | --- | --- |
| 1 | Company focusing on CMMI Certification (a partner with ISACA for CMMI Services will be an advantage) with minimum 03 (three) years similar business experience in Bangladesh or internationally. | ICS | Compliant – ICS has delivered CMMI certification and appraisal support for over three years and engages Certified Lead Appraisers as standard practice for all Benchmark Appraisals. The Co-Lead Appraiser proposed for this engagement is Consulting Practice Head at Univate Solutions, a CMMI Institute Authorised Partner. Company profile and registration documents enclosed at Appendix B. |
| 2 | Bidder shall have successfully completed at least two (02) CMMI appraisals in banks/ NBFIs/ software firms or companies either locally or internationally. | ICS | Compliant – ICS appraisal teams have supported the successful completion and publication of CMMI benchmark appraisals for 20 organizations across CMMI-DEV, CMMI-SVC and combined models at Maturity Levels 2, 3 and 5; reference list at Section 10 and dossier at Appendix D. |
| 3 | Bidder shall have a minimum of two (02) ISACA-authorized CMMI-DEV Lead Appraisers engaged in this project. | ICS | Compliant – Mr. Pawan Kumar Singh and Mr. Bansi Mohan Rath, both Certified Lead Appraisers for CMMI Development (credentials recognized by the CMMI Institute, now part of ISACA), are engaged on this project. CVs at Section 9; certificates enclosed at Appendix C. |
| 4 | The ISACA Authorized Lead Appraiser designated for this project must have completed a minimum of 02 CMMI-DEV appraisals (Level 3 or Level 5). | ICS | Compliant – the designated Lead Appraiser, Mr. Pawan Kumar Singh, has completed two evidenced CMMI-DEV Level 3 appraisals as Lead Appraiser: InnovationM Mobile & Web Technologies Pvt Ltd and Insphere Solutions Pvt. Ltd. Certificates of Appraisal for both are enclosed at Appendix C. |
| 5 | Bidder must have the legal capacity to enter the contract under the applicable law of Bangladesh. | ACNABIN | Compliant – ACNABIN Chartered Accountants is locally established in Bangladesh and is the prime bidder and contracting entity for this engagement, holding full legal capacity to contract under the applicable law of Bangladesh. ICS and CipherShield participate as technical partners through ACNABIN under the consortium arrangement. Registration documents and consortium documentation enclosed at Appendices B and E. |

A duly completed and signed Annexure-V – Bidder Eligibility Checklist for Part-B is enclosed as part of this Technical Proposal, submitted in the name of ACNABIN Chartered Accountants as prime bidder, with ICS supporting documentation attached against the criteria met by the Appraisal Technical Partner.

# 5. Scope of Work

In line with Section D (Part-B) of Annexure-I, the scope of this engagement is the successful completion of the CMMI-DEV Level 3 certification and publication of the result for City Bank PLC. on ISACA’s CMMI website. This will be delivered through a formally constituted SCAMPI Class A Benchmark Appraisal, comprising:

- Confirmation of appraisal scope, organizational unit (OU) definition, and sampling of projects and practice areas with the Bank’s appraisal sponsor.

- Deployment of a Certified Lead Appraiser and qualified appraisal team members to plan and conduct the SCAMPI A appraisal in conformance with the Appraisal Requirements for CMMI (ARC) and the SCAMPI Method Definition Document (MDD).

- Review of Practice Implementation Indicator Descriptions (PIIDs) and objective evidence submitted by the Bank.

- Conduct of appraisal interviews, document reviews and data consolidation across in-scope projects and organizational functions.

- Consolidation of appraisal findings, characterization of practice implementation, and determination of the achieved Maturity Level rating.

- Formal reporting of appraisal results to the Bank’s sponsor and to ISACA.

- Submission and publication of the CMMI-DEV Level 3 certification result for City Bank PLC. on ISACA’s CMMI website (Published Appraisal Results, PARS).

## 5.1 Exclusions

- Process definition, documentation, deployment, mentoring, internal audit and evidence preparation – these constitute the PART-A scope and are procured separately by the Bank.

- Remediation of gaps identified during the readiness review; the consortium will report them, but closing them is PART-A or Bank activity.

- Any re-appraisal or re-submission arising from a Maturity Level rating not being achieved, which would be scoped and agreed separately.

# 6. Methodology – SCAMPI Appraisal Method

The appraisal team will apply the Standard CMMI Appraisal Method for Process Improvement (SCAMPI), Class A, structured into the three core stages defined by the CMMI Institute’s Method Definition Document:

| Stage | Description |
| --- | --- |
| Plan and Prepare for Appraisal | Appraisal planning, OU and scope confirmation, team selection and training, PIID and objective-evidence review, and readiness confirmation. |
| Conduct Appraisal | Data collection via document review and interviews, verification and validation of objective evidence, practice characterization, and findings consolidation. |
| Report Results | Rating determination, Appraisal Disclosure Statement (ADS), final findings briefing to the sponsor, and submission of results to ISACA for certification and publication. |

## 6.1 Method Conformance

- The appraisal will conform to the Appraisal Requirements for CMMI (ARC) and the SCAMPI Method Definition Document in force at the time of the engagement.

- The appraisal team will be constituted, sized and trained in accordance with SCAMPI MDD requirements, and led by a Certified Lead Appraiser.

- Practice characterization and rating determination will follow SCAMPI rules on evidence sufficiency, coverage and consensus.

- Non-attribution will be maintained throughout: findings will be reported at an aggregate level and no statement will be traceable to an individual interviewee.

- Where the Bank and ISACA policy permit, remote or hybrid appraisal provisions may be applied, subject to the virtual-appraisal rules in force.

## 6.2 Resource Mobilization

The appraisal team will be mobilized within 10 working days of Work Order issuance, complete a sponsor kick-off with the Bank’s nominated appraisal sponsor and Single Point of Contact, and confirm the organizational unit, project sample and appraisal window before evidence review begins.

# 7. Appraisal Phases & Activities

The engagement will be delivered through three structured phases, aligned to the SCAMPI stages and to the phase-wise payment milestones prescribed in Annexure-III (Pricing Format – Part-B):

| Phase | Focus | Key Activities |
| --- | --- | --- |
| Phase I – Appraisal Planning & Readiness Confirmation | Plan and Prepare | Sponsor kick-off; confirm OU, scope and project sample; select and brief the appraisal team; review PIIDs and objective evidence; conduct a readiness review; finalize the Appraisal Plan. |
| Phase II – SCAMPI A Appraisal Execution | Conduct Appraisal | Document review; interviews with project teams, process owners and management; verification and validation of objective evidence against CMMI-DEV Level 3 practices; consolidation of findings and draft ratings. |
| Phase III – Results Reporting, Certification & Publication | Report Results | Final findings briefing to the Bank sponsor; Appraisal Disclosure Statement sign-off; submission of results to ISACA; publication of the certification result on ISACA’s CMMI website (PARS). |

# 8. Deliverables

| Phase | Deliverables |
| --- | --- |
| Phase I – Appraisal Planning & Readiness Confirmation | Appraisal Plan; confirmed Organizational Unit & project sample; Appraisal Team Roster; Readiness Review Report. |
| Phase II – Appraisal Execution | Interview schedules and logs; objective evidence verification records; consolidated findings; draft practice characterization and ratings. |
| Phase III – Results Reporting, Certification & Publication | Final Findings Briefing; signed Appraisal Disclosure Statement (ADS); certification result; written confirmation of publication on ISACA’s CMMI website. |

# 9. Proposed Appraisal Team

A SCAMPI-compliant appraisal team will be deployed for this engagement, led by two named Certified Lead Appraisers. Full CVs and Certificates of Appraisal are enclosed at Appendix C.

| Role | Responsibility |
| --- | --- |
| Lead Appraiser (Appraisal Team Leader) – Mr. Pawan Kumar Singh | Overall appraisal governance, ARC and SCAMPI MDD conformance, ratings determination, results reporting and certification submission. |
| Co-Lead Appraiser – Mr. Bansi Mohan Rath | Supports the Lead Appraiser in appraisal planning, evidence verification and findings consolidation; satisfies the minimum-two-Lead-Appraiser requirement of Annexure-I. |
| Appraisal Team Members (2–3) | Document review, interview support and verification of objective evidence against CMMI-DEV Level 3 practices. |
| Engagement / Project Coordinator | Scheduling, logistics, coordination with the Bank’s SPOC, and documentation control throughout the appraisal. |

## 9.1 Mr. Pawan Kumar Singh – Lead Appraiser

- 25+ years of experience in software development, IT services, quality management, information security, data privacy and process excellence.

- Certified Lead Appraiser – CMMI Development, CMMI Services, CMMI Security and CMMI Virtual; Certified CMMI Associate.

- Currently Business Partner – Quality & Cybersecurity at Global Standards, leading CMMI appraisals, ISO implementation and cybersecurity/compliance advisory engagements; previously Director – Compliances at 5Y Business Solutions and Senior Manager – Quality & Project Delivery at Newgen Software Technologies Ltd. (2005–2021).

- Additional credentials: Certified Ethical Hacker (EC-Council), ISO 27001 Lead Auditor, ISO 9001 Lead Auditor, ISO 27701 (BS 10012) Lead Implementer, Six Sigma and Quality Management Professional.

- Evidenced CMMI-DEV Level 3 appraisals as Lead Appraiser: InnovationM Mobile & Web Technologies Pvt Ltd (valid through 10 July 2029) and Insphere Solutions Pvt. Ltd. (valid through 12 June 2029). Certificates of Appraisal enclosed.

## 9.2 Mr. Bansi Mohan Rath – Co-Lead Appraiser

- 30+ years of experience spanning IT application and product development, program management, information security, supplier management and CMMI High Maturity (Level 3 and Level 5) consulting.

- Certified Lead Appraiser – CMMI Development, Services, Security, People Management and Supplier Management (Certification No. 076775); Certified Lead Appraiser – CMMI Virtual (Certification No. 071858); Certified Information Systems Auditor (CISA); Six Sigma Black Belt; ISO Lead Auditor (20000-1, 9001, 22301, 27001, 27701).

- Currently CEO and Consulting Practice Head at Univate Solutions, a CMMI Institute Authorised Partner, and Principal Consultant for CMMI-DEV/SVC High Maturity practice implementation; previously held senior delivery and quality leadership roles at Accenture, Wipro Technologies and CGI (2004–2017).

- Delivered CMMI-DEV/SVC Level 3 and Level 5 engagements for 40+ organizations globally, including as Delivery Excellence Head driving CGI India’s organization-wide CMMI Level 5 (Development) and Level 3 (Services) appraisals.

- Evidenced CMMI-DEV Level 3 appraisal as Lead Appraiser: DataSoft Systems Bangladesh Limited – Software Development and Enhancement Center, Benchmark Appraisal dated 7 July 2024 (valid through 7 July 2027). This is a Bangladesh-based organizational unit, directly relevant to the local market context of this RFP. Certificate of Appraisal enclosed.

# 10. CMMI Appraisal Credentials

The appraisal technical partner’s teams have supported the successful completion and publication of CMMI benchmark appraisals for 20 organizations globally, spanning CMMI-DEV, CMMI-SVC and combined (DEV+SVC / DEV+SEC) models across Maturity Levels 2, 3 and 5, as summarized below:

| Maturity Level | DEV | SVC | DEV+SVC | DEV+SEC | Total |
| --- | --- | --- | --- | --- | --- |
| Level 2 | – | 1 | – | – | 1 |
| Level 3 | 9 | 4 | 3 | 1 | 17 |
| Level 5 | – | 2 | – | – | 2 |
| Total | 9 | 7 | 3 | 1 | 20 |

Two of these engagements were delivered for organizations in Bangladesh. A detailed reference dossier is enclosed at Appendix D.

## 10.1 Named Lead Appraiser – Certificate Evidence

The following Certificates of Appraisal are enclosed at Appendix C as direct documentary evidence supporting criteria 3 and 4 at Section 4:

| Organizational Unit Appraised | Lead Appraiser | Model / Level | Result Date | Valid Through |
| --- | --- | --- | --- | --- |
| InnovationM Mobile & Web Technologies Pvt Ltd (Software Development & Delivery Division) | Pawan Kumar Singh | CMMI-DEV ML3 | – | 10 Jul 2029 |
| Insphere Solutions Pvt. Ltd. (Software Development & Delivery Division) | Pawan Kumar Singh | CMMI-DEV ML3 | – | 12 Jun 2029 |
| DataSoft Systems Bangladesh Limited (Software Development and Enhancement Center) – Bangladesh | Bansi Mohan Rath | CMMI-DEV ML3 | 07 Jul 2024 | 07 Jul 2027 |
| Dream71 Bangladesh Limited (Software Delivery Unit) – Bangladesh, through the Univate Solutions network | Amulya Kumar Pati | CMMI-DEV ML3 | 06 Jun 2026 | 06 Jun 2029 |

The first two rows evidence criterion 4 – two completed CMMI-DEV Level 3 appraisals by the designated Lead Appraiser. The third and fourth rows evidence appraisal experience in Bangladesh-based organizational units.

# 11. Indicative Project Timeline

Subject to the Bank’s appraisal readiness and mutual scheduling, an indicative 3-month timeline is proposed from the date of the Work Order.

## 11.1 Key Milestones

| Milestone | Description | Indicative Timing |
| --- | --- | --- |
| M1 | Sponsor kick-off; appraisal team mobilized; organizational unit and project sample confirmed | Week 2 |
| M2 | PIID and objective evidence review complete; readiness confirmed; Appraisal Plan approved | Week 4 |
| M3 | SCAMPI A appraisal conducted; consolidated findings and draft ratings complete | Week 8 |
| M4 | Final findings briefing delivered; Appraisal Disclosure Statement signed | Week 10 |
| M5 | Results submitted to ISACA; certification result published on ISACA’s CMMI website | Week 12 |

## 11.2 Gantt Chart

Phase-level schedule. The full activity-level Gantt chart is enclosed at Appendix F.

| Phase / Activity | Month 1 | Month 2 | Month 3 |
| --- | --- | --- | --- |
| Phase I – Appraisal Planning & Readiness Confirmation |  |  |  |
| Phase II – SCAMPI A Appraisal Execution |  |  |  |
| Phase III – Results Reporting, Certification & Publication |  |  |  |

Note: This timeline assumes the Bank’s IT Division is appraisal-ready at the start of Phase I – that is, PART-A process definition, deployment and internal audits are complete. Any residual readiness gaps identified during Phase I may extend the timeline. Publication timing is additionally subject to ISACA’s own processing schedule, which is outside the consortium’s control.

# 12. Confidentiality, Non-Attribution & Information Security

An appraisal involves access to the Bank’s process documentation, project artifacts, audit records and interview testimony. The consortium will:

- Maintain confidentiality of all appraisal data in accordance with the CMMI Institute’s non-attribution and confidentiality requirements.

- Report findings only at an aggregate level, so that no finding or statement is attributable to an individual interviewee.

- Restrict access to Bank information to appraisal team members on a need-to-know basis.

- Store and transmit all Bank documentation and evidence using access-controlled, encrypted channels agreed with the Bank’s Information Technology Division, under the information-security assurance of the local technical partner.

- Not use any Bank data, process artifacts or appraisal findings for any purpose outside this engagement.

- Comply with the confidentiality and data-protection obligations set out in Annexure-VII (SCOC) and any non-disclosure terms agreed under the resulting contract.

# 13. Key Assumptions & Dependencies

- The Bank’s IT Division has completed, or will have completed via PART-A, process definition, deployment, internal audits and evidence preparation, such that it is appraisal-ready ahead of Phase I.

- The Bank will nominate an appraisal Project Sponsor and a Single Point of Contact to support appraisal planning, evidence access, interview scheduling and logistics.

- Objective evidence – PIIDs, artifacts and process records – will be made available to the appraisal team in an organized, accessible repository before the appraisal window opens.

- Key project participants and process owners identified for interviews will be available on the scheduled appraisal dates.

- The appraisal will be conducted in accordance with CMMI Institute / ISACA policies in force at the time of the engagement, including any applicable remote or virtual appraisal provisions.

- Any material change in appraisal scope – organizational unit definition, number of projects sampled, or number of practice areas – may affect timeline and commercial terms.

- The appraisal outcome depends on the maturity and evidence of the Bank’s deployed processes. The consortium commits to conducting a method-conformant appraisal; it cannot guarantee a Maturity Level rating independently of the Bank’s process implementation.

- Publication timing on ISACA’s CMMI website is subject to ISACA’s processing schedule.

# 14. Technical Compliance Matrix

The following matrix maps this Technical Proposal’s response against each structural and scope requirement of Annexure-I (Part-B), for the evaluation panel’s ease of reference.

| Annexure-I Requirement | Reference | Proposal Section | Status |
| --- | --- | --- | --- |
| Eligibility Criteria 1–5 (Part-B) | Section 1 | Section 4 | Compliant |
| Successful completion of CMMI-DEV Level 3 certification | Section D | Sections 5, 7 | Compliant |
| Publication of the result on ISACA’s CMMI website | Section D | Sections 5, 7 (Phase III) | Compliant |
| Minimum two ISACA-authorized CMMI-DEV Lead Appraisers engaged | Section 1 | Section 9 | Compliant |
| Designated Lead Appraiser with two completed CMMI-DEV appraisals | Section 1 | Sections 9.1, 10.1 | Compliant |
| No pricing indication in Technical Proposal | Item 7(3) | Throughout | Compliant |
| Project completion Gantt chart with timeline | Item 7(1)(c) | Section 11, Appendix F | Compliant |
| Offer validity of at least 120 days | Item 10 | Letter of Technical Submission | Compliant |
| Engagement period to appraisal, certification and publication | Item 11 | Sections 3.4, 11 | Compliant |
| Conflict of interest disclosed | Annexure-VII, clause 12.2 | Section 2.4 | Disclosed |
| Every page signed and sealed by authorized signatory | Item 7(2) | Throughout | Compliant |

# 15. List of Enclosures / Appendices

- Appendix A – Duly completed and signed Annexure-V – Bidder Eligibility Checklist for Part-B, with supporting documents.

- Appendix B – Company profiles, certificates of incorporation, trade license, TIN/BIN and relevant business registration documents for ACNABIN Chartered Accountants (prime bidder), CipherShield Bangladesh Ltd and Ionbay Consulting Services Pvt. Ltd. (ICS).

- Appendix C – CVs of the named Lead Appraiser and Co-Lead Appraiser, with Certificates of Appraisal and Certified Lead Appraiser credentials.

- Appendix D – CMMI appraisal credentials dossier and client reference list.

- Appendix E – Consortium agreement, authorization letter and power of attorney confirming ACNABIN Chartered Accountants as prime bidder and contracting entity.

- Appendix F – Project completion Gantt chart with detailed activity-level timeline.

- Appendix G – Brochures / leaflets and other supporting technical/marketing collateral.

ACNABIN–CS–ICS Confidential © 2026  |  End of Technical Proposal