EXPRESSION OF INTEREST

& TECHNICAL CAPABILITY STATEMENT

Data Exchange Ecosystem Development - STILE II

12-Month Demonstration of a Vendor-Neutral, Interoperable Shared Data Space Ecosystem

| Submitted to | Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH |
| --- | --- |
| Tender Number | 7000020425 |
| Submitted by | ACNABIN, Chartered Accountants (Prime Bidder) in consortium with CipherShield Bangladesh Ltd. (Technical Consortium Member) |
| Submission Date | 26 August 2026 |
| Project Code | GIZ-7000020425-EOI |
| Classification | Commercially Confidential |

Commercial Confidentiality Disclaimer

This document is confidential and has been prepared solely for evaluation by GIZ in connection with Tender No. 7000020425. It may not be reproduced, distributed or disclosed except for the purposes of this procurement process.

## Confidentiality Statement

This Expression of Interest and Technical Capability Statement contains commercially confidential information belonging to the proposed candidate/bidding consortium represented by ACNABIN, Chartered Accountants. It has been prepared solely for GIZ's evaluation in connection with Tender No. 7000020425 for data exchange ecosystem development under the STILE II project.

The contents, including the proposed delivery structure, indicative methodology, project plan, personnel structure and supporting eligibility information, shall not be reproduced or disclosed to any third party without prior written authorization, except where disclosure is required for evaluation by GIZ and its authorized stakeholders.

By accepting this submission, the recipient acknowledges the confidential nature of the information and agrees to use it solely for the procurement purpose for which it has been submitted.

# Letter of Submission

Procurement Unit
Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH
Bangladesh
Email: bd_quotation@giz.de

26 August 2026

Submission of Expression of Interest for STILE II - Data Exchange Ecosystem Development

Tender Number: 7000020425

Dear Sir/Madam,

We are pleased to submit this Expression of Interest on behalf of the proposed candidate/bidding consortium comprising ACNABIN, Chartered Accountants as the prime bidder and authorized representative, and CipherShield Bangladesh Ltd. as the specialist technical consortium member, in response to GIZ Tender No. 7000020425.

We understand that the assignment is intended to design, deploy and technically validate a vendor-neutral, interoperable shared data exchange ecosystem through a controlled 12-month demonstration, using the Digital Product Passport as the primary textile-sector use case, integrating with factory-level enterprise systems, building stakeholder capacity and generating evidence for future scaling.

ACNABIN will provide the contractual interface, consortium coordination, engagement governance and overall quality oversight. CipherShield will lead the substantive technical workstreams, including ecosystem and governance design, technical architecture, interoperability, controlled sandbox deployment, enterprise integration, technical validation, benchmarking and capacity building.

The prescribed Self-Declaration of Eligibility, Consortium Declaration and supporting evidence listed in this submission will be completed and submitted in the original GIZ formats. Where information is not presently available, it is clearly highlighted in yellow in this draft for final completion.

We appreciate the opportunity to participate in this EOI and look forward to the possibility of receiving the detailed ToR and additional tender documents following shortlisting.

Yours faithfully,

Muhammad Aminul Hoque, FCA
Partner
ACNABIN, Chartered Accountants
Mobile: 01671-024714
Email: amin@acnabin-bd.com

Contents_Toc238559846

Letter of Submission	3

1. Executive Summary	5

2. What GIZ Will Receive	5

3. Proposed Bid Structure	5

4. Understanding of GIZ's Requirements	6

5. Engagement Objectives & Outcomes	6

6. Shared Data Exchange Ecosystem and DPP Context	7

7. Demonstration Value	7

8. About ACNABIN	7

9. About CipherShield	7

10. Credentials & Capability Snapshot	7

11. Indicative Technical Delivery Approach	8

12. Architecture & Interoperability Principles	8

13. Governance, Reporting & Evidence Model	8

14. Textile-Sector Delivery Considerations	8

15. Regulatory & Standards Alignment	9

16. High-Level 12-Month Project Plan	9

17. Indicative Project Deliverables	9

18. Project Assumptions	10

19. Critical Success Factors	10

20. Project Risks	10

21. Proposed Project Team	11

22. Client and Stakeholder Participation	11

23. Mandatory Reference Projects	12

24. Project Management & Responsibility Matrix	13

25. Bidder Eligibility & Supporting Documents Checklist	14

26. EOI-Stage Declaration	14

27. Authorization and Acceptance	15

Appendix A - Prescribed Forms Completion Worksheet	16

## 1. Executive Summary

GIZ, in collaboration with the Export Promotion Bureau and the Ministry of Commerce, intends to support a 12-month demonstration of a vendor-neutral and interoperable shared data space ecosystem under the STILE II project. The Digital Product Passport will serve as the primary demonstration use case in the textile sector, with the controlled exercise expected to involve one real Tier-1 factory, up to two to four additional suppliers where feasible, and synthetic supply-chain or ERP representations for remaining actors.

The assignment covers five connected areas: data exchange ecosystem design and governance; technical architecture and interoperability; controlled sandbox deployment; enterprise integration; and stakeholder capacity building and international benchmarking. The objective is not only to demonstrate technology, but also to validate governance, integration, data stewardship and operating arrangements in the Bangladeshi context and generate evidence for future scaling.

Our proposed consortium structure gives GIZ a single locally accountable prime bidder while assigning all substantive technical delivery to CipherShield. ACNABIN will act as the authorized representative, contractual interface and engagement-governance lead. CipherShield will provide the technical delivery team for architecture, interoperability, integration, sandbox operations, validation, benchmarking and training. This division of responsibility is intended to be transparent, traceable and reflected in the signed Consortium Declaration.

Because the current procurement document is an EOI notice rather than the detailed ToR, the implementation approach, deliverables and work plan presented here are intentionally high-level and indicative. They will be refined after shortlisting and receipt of the detailed ToR, without reducing any requirement stated in the EOI.

Our Proposed Position A locally governed and technically specialist consortium, represented by ACNABIN as prime bidder, with CipherShield leading all technical workstreams for the design, deployment, integration, validation and capacity-building components of the data exchange ecosystem demonstration.

## 2. What GIZ Will Receive

- A clearly documented national data exchange ecosystem concept, governance model and data stewardship framework suitable for the controlled demonstration.

- A vendor-neutral, standards-aligned technical architecture and interoperability approach referencing UNTP, IDSA and Gaia-X/Catena-X principles as required by the EOI.

- A controlled textile-sector sandbox supporting the Digital Product Passport as the primary demonstration use case.

- Integration support for one participating Tier-1 factory's ERP/MIS environment and, where feasible, additional supplier participants, with synthetic representations used for remaining actors.

- A practical product-identification and lifecycle-data-capture approach using QR and/or RFID as appropriate to the detailed ToR and factory context.

- Technical validation outputs covering interoperability, data exchange, access arrangements, traceability and operational readiness of the demonstration environment.

- Benchmarking against international data-space frameworks and targeted readiness training for industry and public stakeholders.

- Management-level reporting, documented decisions, risk and issue tracking, and evidence to support future scaling decisions.

## 3. Proposed Bid Structure

The proposed candidate/bidding consortium will be represented by ACNABIN, Chartered Accountants as prime bidder and authorized representative. CipherShield Bangladesh Ltd. will participate as the specialist technical consortium member and will lead all substantive technical delivery activities. The final legal and operating arrangement will be evidenced through the prescribed signed Consortium Declaration.

The Self-Declaration of Eligibility and a current commercial/company register entry must be completed and provided for each consortium member in accordance with the prescribed GIZ form. Supporting evidence for financial, organizational and technical capacity will be attached to the final email submission.

| Entity | Proposed Role | Primary Responsibilities |
| --- | --- | --- |
| ACNABIN, Chartered Accountants | Prime bidder / authorized representative | Contractual and commercial interface; submission coordination; consortium governance; engagement oversight; quality review; reporting interface with GIZ; consolidation of prescribed forms and supporting documents. |
| CipherShield Bangladesh Ltd. | Technical consortium member | Lead all technical workstreams: ecosystem and governance design; standards-based architecture; interoperability; controlled sandbox deployment; ERP/MIS integration; QR/RFID enablement; lifecycle-data capture; technical validation; benchmarking; stakeholder training; technical documentation. |

## 4. Understanding of GIZ's Requirements

### 4.1 Background and Objective

Bangladesh's export-oriented manufacturing industries, particularly textiles, leather and related sectors, are increasingly required to address traceability, sustainability, circular-economy compliance and digital transparency requirements. The EOI identifies the EU Digital Product Passport framework under the Ecodesign for Sustainable Products Regulation as the primary demonstration context.

GIZ intends to demonstrate a shared data exchange ecosystem that can support structured, interoperable and verifiable product-lifecycle data while also showing domestic benefits of traceability systems. The assignment is therefore both a technical demonstration and an institutional learning exercise covering technology, governance, stewardship, integration, capacity and future scalability.

### 4.2 Demonstration Scope

A 12-month controlled demonstration under the STILE II project.

Digital Product Passport as the primary use case in the textile sector.

One real Tier-1 factory, with up to two to four additional suppliers where feasible.

Synthetic supply-chain and ERP representations for remaining actors where real participation is not feasible.

Integration with participating factory ERP/MIS systems and support for QR/RFID-based product identification.

Alignment with Bangladeshi ICT/privacy laws, EU GDPR and ESPR requirements.

Technical alignment with UNTP, IDSA and Gaia-X/Catena-X principles.

Technical benchmarking and readiness training for relevant public and industry stakeholders.

The final scope boundaries, participating entities, product category, system interfaces, datasets, hosting arrangement, acceptance criteria and detailed deliverables will be confirmed only after receipt of the detailed ToR and completion of the inception stage.

## 5. Engagement Objectives & Outcomes

### 5.1 Engagement Objectives

- Design a practical governance and stewardship framework for a national data exchange ecosystem.

- Deploy an interoperable and vendor-neutral demonstration architecture aligned with the standards and principles identified by GIZ.

- Validate controlled data exchange and Digital Product Passport flows in a realistic textile-sector setting.

- Integrate the participating factory environment and enable lifecycle-data capture through suitable identification mechanisms.

- Build stakeholder understanding and generate evidence for future scaling and policy or programme decisions.

### 5.2 Expected Outcomes

A validated ecosystem concept and operating model for the controlled demonstration.

A functioning sandbox with documented interfaces, data flows, roles and access arrangements.

A demonstrable Digital Product Passport use case supported by factory-level data exchange.

Documented technical and governance findings, limitations, lessons and scaling considerations.

Stakeholders with improved readiness to understand, govern and participate in future data exchange initiatives.

## 6. Shared Data Exchange Ecosystem and DPP Context

For this EOI, the shared data exchange ecosystem is understood as the combination of governance arrangements, data stewardship, participant roles, standards, technical services, interfaces and operational processes required to exchange product-lifecycle data across participating entities while maintaining defined access and accountability arrangements.

The Digital Product Passport will be treated as the primary demonstration use case rather than as a standalone application. The demonstration will therefore examine the full chain from factory and supplier data sources through identification, exchange, controlled access, validation and presentation of agreed product-lifecycle information.

## 7. Demonstration Value

Validate whether the proposed governance and technical arrangements work in a controlled Bangladeshi textile-sector context.

Identify practical integration constraints across factory ERP/MIS environments and multi-tier supply-chain actors.

Demonstrate traceability and lifecycle-data exchange using a DPP-focused use case.

Generate documented evidence, lessons and readiness gaps for future scaling decisions.

Build shared understanding among public-sector, industry and technical stakeholders.

## 8. About ACNABIN

Founded in February 1985, ACNABIN is one of Bangladesh's established chartered accountancy and advisory practices and a member firm of Baker Tilly International. The firm is licensed by the Institute of Chartered Accountants of Bangladesh and has experience in audit, assurance, risk, compliance, internal control and advisory services across regulated and commercial organizations.

Based on the corporate information supplied in the reference proposal, ACNABIN is led by eight partners and supported by more than 700 personnel. For this EOI, ACNABIN will act as the prime bidder and authorized representative, providing the contractual interface, consortium governance, submission coordination, engagement oversight and quality review.

ACNABIN will not present itself as the primary technical implementer of the data exchange ecosystem. All substantive technical design, deployment, integration, validation, benchmarking and capacity-building activities will be led by CipherShield under the consortium arrangement.

## 9. About CipherShield

CipherShield is presented in the supplied reference materials as a cybersecurity, governance, risk and technology advisory organization with operations in Australia and Bangladesh. Its capabilities include governance, risk and compliance, security architecture, technical assurance, technology risk and implementation support.

For the proposed GIZ assignment, CipherShield will serve as the specialist technical consortium member and lead all technical workstreams. Its eligibility for the specific data exchange ecosystem requirement must be supported by qualifying reference projects with the prescribed contract value, completion period and documentary evidence. Those mandatory reference details remain highlighted for completion in Section 23 and the prescribed GIZ form.

## 10. Credentials & Capability Snapshot

Subject to the supporting evidence and named resources to be included in the final submission, the proposed delivery structure is intended to cover the following capability areas:

Data exchange ecosystem and governance framework design.

Data architecture, interoperability, integration and connector/API delivery.

Enterprise-system integration across ERP/MIS and related factory data sources.

Data stewardship, access governance, privacy and security-by-design support.

Digital Product Passport and product-identification use-case enablement.

Controlled sandbox deployment, testing, validation and evidence management.

International benchmarking, technical documentation and stakeholder capacity building.

## 11. Indicative Technical Delivery Approach

The following phased approach is proposed for EOI purposes and will be refined against the detailed ToR. Activities may overlap where this supports timely integration and validation.

| Stage | Workstream | Indicative Activities | Mode |
| --- | --- | --- | --- |
| 1 | Mobilization & Inception | Confirm stakeholders, scope, participant model, governance, work plan, risks, evidence requirements and acceptance approach. | Hybrid |
| 2 | Ecosystem & Governance Design | Define participant roles, governance, stewardship, decision rights, data responsibilities and controlled demonstration rules. | Hybrid |
| 3 | Architecture & Interoperability | Define logical architecture, standards alignment, data models, interfaces, connector approach, security/privacy controls and environment design. | Hybrid |
| 4 | Sandbox Build & Configuration | Configure the controlled environment, participant services, agreed DPP functions, monitoring and technical documentation. | Hybrid / Off-site |
| 5 | Factory & Supplier Integration | Map ERP/MIS data, configure interfaces, enable QR/RFID identification where agreed, test data capture and onboard feasible participants. | On-site / Hybrid |
| 6 | Demonstration & Validation | Run controlled scenarios, validate interoperability and data flows, record issues, remediate agreed defects and capture evidence. | Hybrid |
| 7 | Benchmarking & Capacity Building | Benchmark against named international frameworks; conduct technical readiness training and stakeholder working sessions. | Hybrid |
| 8 | Evaluation & Scale Roadmap | Consolidate findings, limitations, lessons, recommendations, operating considerations and future scaling roadmap. | Hybrid |

## 12. Architecture & Interoperability Principles

Vendor neutrality: avoid dependence on a single proprietary implementation approach and document replaceable components and interfaces.

Standards alignment: map the design to UNTP, IDSA and Gaia-X/Catena-X principles named in the EOI, with detailed interpretation confirmed during inception.

Modularity: separate participant integration, data services, identity/access, policy enforcement, DPP functions and monitoring so that components can evolve independently.

Controlled access: apply defined participant roles, permissions, data-use conditions and traceable operational controls appropriate to the demonstration.

Interoperability: use documented data models and interfaces that can accommodate heterogeneous ERP/MIS environments and synthetic actors.

Security and privacy: incorporate applicable Bangladeshi ICT/privacy requirements and the EU GDPR/ESPR requirements referenced in the EOI.

Auditability: maintain technical documentation, test evidence, decision logs and validation records sufficient to explain how the demonstration operated.

## 13. Governance, Reporting & Evidence Model

Governance cadence: regular technical working sessions, periodic management status reporting and milestone reviews at design, integration, demonstration and closeout stages.

RAID management: a consolidated register of risks, actions, issues and decisions with owners, due dates and escalation paths.

Document control: controlled versions of architecture, governance, integration, test and training artefacts with defined review and approval status.

Evidence index: an organized inventory of data-flow tests, interface tests, scenario results, defects, remediation evidence and demonstration outputs.

Change control: documented handling of material changes to participants, data, systems, use cases, schedule or acceptance criteria.

## 14. Textile-Sector Delivery Considerations

Protect factory production continuity while planning integration and on-site activities.

Accommodate differences in ERP/MIS maturity, data structures and interface availability across participating entities.

Define ownership, confidentiality and access arrangements for commercial and product-lifecycle data before exchange begins.

Use synthetic actors or datasets where necessary without obscuring which results were generated from real versus simulated participation.

Select QR and/or RFID arrangements based on the detailed ToR, product flow, factory environment and agreed demonstration needs.

Maintain a clear chain from source data to the DPP demonstration output so that validation findings are explainable.

Design capacity-building activities for both technical participants and governance/policy stakeholders.

## 15. Regulatory & Standards Alignment

The EOI requires the governance and data stewardship framework to align with applicable Bangladeshi ICT and privacy laws, the EU General Data Protection Regulation and ESPR requirements. It also requires the technical ecosystem to align with UNTP, IDSA and Gaia-X/Catena-X principles.

The consortium will prepare a structured obligations and standards-mapping approach during inception. The mapping will identify applicable requirements, design implications, evidence needs, responsible owners and any limitations of the controlled demonstration. Legal interpretation will remain subject to confirmation with GIZ and relevant competent advisers or authorities.

## 16. High-Level 12-Month Project Plan

The EOI specifies a 12-month demonstration. The timing below is indicative and subject to refinement during inception and against the detailed ToR.

| Activity | Indicative Timing | Milestone |
| --- | --- | --- |
| Mobilization and inception | Month 1 | Approved inception report, detailed plan and governance arrangements |
| Governance and stewardship framework | Months 1-3 | Draft and validated governance model |
| Architecture and interoperability design | Months 2-4 | Approved technical design and integration specifications |
| Sandbox build and technical configuration | Months 3-6 | Configured controlled environment |
| Factory/supplier integration and onboarding | Months 4-8 | Connected participant systems and agreed synthetic actors |
| DPP demonstration and technical validation | Months 6-10 | Executed scenarios, test evidence and remediation tracker |
| Benchmarking and capacity building | Months 7-11 | Benchmarking outputs and completed training activities |
| Final evaluation and scale-up roadmap | Months 11-12 | Final report, recommendations and closeout |

## 17. Indicative Project Deliverables

| Phase | Indicative High-Level Deliverables |
| --- | --- |
| 1. Inception & Governance | Inception report; detailed work plan; stakeholder map; governance cadence; RAID log; document-control and change-control arrangements. |
| 2. Ecosystem Governance | Data exchange ecosystem concept; governance model; participant roles; data stewardship framework; decision rights and operating procedures. |
| 3. Technical Architecture | Logical and deployment architecture; standards mapping; data model; interface/connector specifications; access, security and privacy design. |
| 4. Controlled Sandbox | Configured demonstration environment; participant services; DPP use-case configuration; monitoring and operational documentation. |
| 5. Enterprise Integration | ERP/MIS data mapping; configured interfaces; QR/RFID arrangements where agreed; integration records; onboarding documentation. |
| 6. Validation | Scenario catalogue; test plans and results; defect/remediation tracker; technical validation report; demonstration evidence index. |
| 7. Benchmarking & Training | International framework benchmark; readiness assessment; training materials; workshops; attendance and feedback records. |
| 8. Evaluation & Scale Roadmap | Final demonstration report; lessons and limitations; institutional and technical recommendations; future scaling roadmap and executive presentation. |

### Out of Scope at EOI Stage

Any final technical product, platform or vendor selection not expressly authorized under the detailed ToR.

Production-scale national deployment beyond the controlled 12-month demonstration.

Procurement or ownership of factory hardware, ERP licences, RFID/QR equipment or third-party subscriptions unless included in the detailed ToR and commercial agreement.

Material customization of participating factories' core ERP/MIS platforms beyond agreed demonstration interfaces.

Legal opinions or regulatory approvals; the consortium will provide technical and governance mapping support only unless the detailed ToR states otherwise.

## 18. Project Assumptions

- GIZ will nominate an authorized project sponsor and focal point and facilitate coordination with EPB, MoC and participating industry stakeholders.

- A Tier-1 factory and feasible supplier participants will be confirmed early enough to support integration planning and the 12-month schedule.

- Participating entities will provide timely access to relevant personnel, non-production test access, data dictionaries, interface information and approved sample data.

- Data-sharing, confidentiality, security, privacy and access approvals will be established before data exchange begins.

- GIZ and designated stakeholders will review and approve key design and milestone outputs within agreed timeframes.

- Synthetic representations may be used for actors that cannot participate directly, as stated in the EOI, with clear labeling of real and simulated elements.

- The detailed ToR may change or refine scope, acceptance criteria, deliverables, hosting, technology, participant and resourcing requirements.

## 19. Critical Success Factors

Early participant commitment: confirm the real factory, feasible suppliers and responsible focal points at inception.

Clear data governance: agree ownership, access, permitted use, confidentiality and stewardship before integration begins.

Stable scope and use case: confirm product, lifecycle events, datasets, participant roles and demonstration scenarios early.

Timely technical access: provide ERP/MIS documentation, interface access and test data without disrupting production operations.

Joint decision-making: maintain responsive technical and management governance across GIZ, public stakeholders, factories and the consortium.

Evidence-led validation: define acceptance criteria and evidence requirements before the demonstration scenarios are executed.

Capacity transfer: involve local industry and public stakeholders throughout design and validation rather than only at project close.

## 20. Project Risks

| Project Risk | Potential Impact | Proposed Mitigation |
| --- | --- | --- |
| Delayed confirmation of factory or suppliers | Integration and schedule delay | Confirm participants and alternates during inception; define synthetic fallback scenarios. |
| Restricted ERP/MIS access | Incomplete integration or limited validation | Agree non-production access, interface method and data requirements early; use controlled extracts where necessary. |
| Data confidentiality or privacy concerns | Data-sharing constraints and participant hesitation | Define governance, data minimization, access and approval arrangements before exchange. |
| Heterogeneous data and system maturity | Mapping complexity and inconsistent outputs | Use documented canonical mappings, interface specifications and phased onboarding. |
| Standards interpretation remains unresolved | Design rework or weak alignment | Complete an early standards-mapping workshop and record design decisions and limitations. |
| Scope expansion beyond demonstration | Cost and schedule pressure | Apply formal change control and maintain agreed demonstration boundaries. |
| Limited stakeholder availability | Slow approvals and training uptake | Nominate focal points, schedule stage gates and escalate delays through governance. |

## 21. Proposed Project Team

Detailed personnel CVs are not expressly requested at the EOI stage. The consortium therefore proposes the following role-based structure. Named resources, qualifications, level of effort and availability will be confirmed if required by GIZ or upon receipt of the detailed ToR.

| Role | Lead Entity | Primary Responsibility |
| --- | --- | --- |
| Engagement Sponsor / Authorized Representative | ACNABIN | Contractual oversight, escalation, consortium accountability and quality governance |
| Engagement Manager | ACNABIN | Day-to-day coordination, reporting interface, submission and governance support |
| Technical Programme Lead | CipherShield | Overall technical delivery, architecture and workstream integration |
| Data Space / Interoperability Architect | CipherShield | Architecture, standards mapping, data models and interoperability design |
| Enterprise Integration Lead | CipherShield | ERP/MIS mapping, connectors/interfaces, onboarding and integration testing |
| Data Governance & Privacy Lead | CipherShield | Governance, stewardship, access, privacy and evidence requirements |
| DPP / Traceability Lead | CipherShield | DPP use case, lifecycle data and QR/RFID enablement |
| Sandbox & Validation Lead | CipherShield | Environment deployment, testing, defect management and validation evidence |
| Capacity Building & Benchmarking Lead | CipherShield | Benchmarking, readiness assessment, training and knowledge transfer |
| Quality Reviewer | ACNABIN / CipherShield | Independent review of key deliverables and submission quality |

## 22. Client and Stakeholder Participation

GIZ project sponsor and focal point: direction, approvals, issue escalation and coordination.

EPB and Ministry of Commerce representatives: policy, institutional and scaling perspectives, as applicable.

Tier-1 factory project lead: factory coordination, system/data access, operational approvals and scenario participation.

Supplier focal points: data mapping, onboarding, product/lifecycle inputs and validation participation where feasible.

ERP/MIS and IT teams: system documentation, interface access, security review, testing and issue resolution.

Data owners and business process owners: data definition, quality validation, approval and stewardship.

Legal/privacy/security stakeholders: review of applicable obligations, access, confidentiality and risk arrangements.

## 23. Mandatory Reference Projects

Mandatory Eligibility Requirement Provide up to four qualifying reference projects from the past three years. The technical assessment is based only on projects with a minimum contract volume of EUR 100,000. Identify at least two references in data exchange ecosystem development and at least two references in the required region stated as 'World' in the GIZ form. Attach valid contracts, work orders or completion certificates.

Reference Project 1

| Project title | [INSERT QUALIFYING PROJECT TITLE] |
| --- | --- |
| Commissioning party | [INSERT CLIENT / COMMISSIONING PARTY] |
| Term (within past three years) | [INSERT START AND COMPLETION DATES] |
| Contract value in EUR | [INSERT VALUE - MUST BE AT LEAST EUR 100,000] |
| Country / region | [INSERT COUNTRY AND REGION] |
| Technical experience | [STATE DATA EXCHANGE ECOSYSTEM EXPERIENCE] |
| Brief project description | [INSERT CONTENT, MEASURES, ROLE AND SUCCESSFUL COMPLETION] |
| Supporting evidence | [ATTACH CONTRACT / WORK ORDER / COMPLETION CERTIFICATE] |

Reference Project 2

| Project title | [INSERT QUALIFYING PROJECT TITLE] |
| --- | --- |
| Commissioning party | [INSERT CLIENT / COMMISSIONING PARTY] |
| Term (within past three years) | [INSERT START AND COMPLETION DATES] |
| Contract value in EUR | [INSERT VALUE - MUST BE AT LEAST EUR 100,000] |
| Country / region | [INSERT COUNTRY AND REGION] |
| Technical experience | [STATE DATA EXCHANGE ECOSYSTEM EXPERIENCE] |
| Brief project description | [INSERT CONTENT, MEASURES, ROLE AND SUCCESSFUL COMPLETION] |
| Supporting evidence | [ATTACH CONTRACT / WORK ORDER / COMPLETION CERTIFICATE] |

Reference Project 3

| Project title | [INSERT QUALIFYING PROJECT TITLE] |
| --- | --- |
| Commissioning party | [INSERT CLIENT / COMMISSIONING PARTY] |
| Term (within past three years) | [INSERT START AND COMPLETION DATES] |
| Contract value in EUR | [INSERT VALUE - MUST BE AT LEAST EUR 100,000] |
| Country / region | [INSERT COUNTRY AND REGION] |
| Technical experience | [STATE DATA EXCHANGE ECOSYSTEM EXPERIENCE] |
| Brief project description | [INSERT CONTENT, MEASURES, ROLE AND SUCCESSFUL COMPLETION] |
| Supporting evidence | [ATTACH CONTRACT / WORK ORDER / COMPLETION CERTIFICATE] |

Reference Project 4

| Project title | [INSERT QUALIFYING PROJECT TITLE] |
| --- | --- |
| Commissioning party | [INSERT CLIENT / COMMISSIONING PARTY] |
| Term (within past three years) | [INSERT START AND COMPLETION DATES] |
| Contract value in EUR | [INSERT VALUE - MUST BE AT LEAST EUR 100,000] |
| Country / region | [INSERT COUNTRY AND REGION] |
| Technical experience | [STATE DATA EXCHANGE ECOSYSTEM EXPERIENCE] |
| Brief project description | [INSERT CONTENT, MEASURES, ROLE AND SUCCESSFUL COMPLETION] |
| Supporting evidence | [ATTACH CONTRACT / WORK ORDER / COMPLETION CERTIFICATE] |

Reference Requirement Mapping

| Technical-field requirement fulfilled by project numbers | [INSERT PROJECT NUMBERS] |
| --- | --- |
| Required-region requirement fulfilled by project numbers | [INSERT PROJECT NUMBERS] |

## 24. Project Management & Responsibility Matrix

ACNABIN will maintain the single contractual and reporting interface with GIZ. CipherShield will be responsible for technical execution. GIZ and designated stakeholders will retain authority for scope, approvals, participant access, data-use decisions and acceptance of deliverables.

| Activity | ACNABIN | CipherShield | GIZ / Stakeholders |
| --- | --- | --- | --- |
| Contract administration and formal reporting | A/R | C | C |
| Technical architecture and interoperability design | A/C | R | A/C |
| Governance and data stewardship framework | A/C | R | A/C |
| Sandbox deployment and technical operations | A/C | R | C |
| ERP/MIS integration and participant onboarding | A/C | R | A/R/C |
| DPP demonstration and technical validation | A/C | R | A/C |
| Benchmarking and capacity building | A/C | R | A/C |
| Quality review and consolidated submission | A/R | R/C | I |
| Scope approval and deliverable acceptance | C | C | A/R |

R = Responsible; A = Accountable; C = Consulted; I = Informed.

### Change Management

Any material change to the agreed participant model, systems, datasets, use case, schedule, deliverables or acceptance criteria will be documented, assessed for impact and implemented only after approval through the agreed governance process. Commercial implications, if any, will be addressed separately after receipt of the detailed ToR.

## 25. Bidder Eligibility & Supporting Documents Checklist

| # | Eligibility / Requirement | Applicable To | Status |
| --- | --- | --- | --- |
| 1 | Valid Trade License authorizing consulting services; minimum six-month validity | ACNABIN and/or each applicable consortium member | Attached |
| 2 | TIN certificate and latest assessment-year Income Tax Return certificate | Each applicable entity | Attached |
| 3 | VAT/BIN certificate | Each applicable entity | Attached |
| 4 | Certificate of Incorporation, if applicable | Each applicable entity | Attached |
| 5 | Current commercial/company register entry not older than six months | Each consortium member | [ATTACH] Attached |
| 6 | Net annual turnover of at least EUR 300,000 for each of the last three financial years and average stated in form | Candidate/consortium as accepted by GIZ | [INSERT FIGURES AND ATTACH AUDITED FS/BANK STATEMENTS] ACNABIN |
| 7 | Average workforce of at least 20 employees and managers over last three calendar years | Candidate/consortium as accepted by GIZ | [CONFIRM AVERAGES AND ATTACH EVIDENCE] OK |
| 8 | Company profile | ACNABIN and CipherShield | Attached |
| 9 | Company organogram showing structure and key positions | Applicant / relevant entities | [ATTACH] Attached |
| 10 | Up to four qualifying reference projects; minimum EUR 100,000; past three years | CipherShield / consortium | [COMPLETE SECTION 23 AND ATTACH EVIDENCE] Not Available |
| 11 | At least two data exchange ecosystem development references | CipherShield / consortium | [INSERT PROJECT NOS. AND EVIDENCE] Not Available |
| 12 | At least two references in required region stated as World | CipherShield / consortium | [INSERT PROJECT NOS. AND EVIDENCE] Not Available |
| 13 | Self-Declaration of Eligibility in prescribed form | Each consortium member | Attached |
| 14 | Formal Consortium Declaration in prescribed form | ACNABIN and CipherShield | [COMPLETE AND SIGN BY BOTH MEMBERS] Available |
| 15 | Owners and controlling parties schedule | Each legal person | [COMPLETE IN SELF-DECLARATION] Available |

## 26. EOI-Stage Declaration

Declaration No technical exception is proposed against the requirements stated in the GIZ EOI notice. The proposed approach is indicative because the detailed ToR and additional tender documents will be issued only to shortlisted service providers. This proposal does not replace the prescribed Self-Declaration of Eligibility or Consortium Declaration, which must be completed and signed separately.

## 27. Authorization and Acceptance

Prime Bidder / Authorized Representative

| For and on behalf of | ACNABIN, Chartered Accountants |
| --- | --- |
| Authorized Signatory | Muhammad Aminul Hoque, FCA |
| Designation | Partner |
| Signature |  |
| Date | 17 Augus 2026 |
| Company Seal |  |
| Mobile | 01671-024714 |
| Email | amin@acnabin-bd.com |

## Appendix A - Prescribed Forms Completion Worksheet

This worksheet is for internal preparation only. The official GIZ PDF forms must be completed and submitted in their prescribed format.

### A.1 Self-Declaration - Complete for Each Consortium Member

| Entity / legal name | [INSERT] CipherShield Bangladesh Ltd. |
| --- | --- |
| Street address | [INSERT] 1st Floor, House No: 16/B, Road No: 43, Gulshan 2, Dhaka 1212, Bangladesh. |
| Postcode and city | [INSERT] Dhaka 1212 |
| Bank / account holder / IBAN / BIC | [INSERT ALL REQUIRED BANK DETAILS] The City Bank PLC |
| Tax number | [INSERT] 144409729324 |
| Contact person / email / telephone | [INSERT] Md. Aktaruzzaman Sarker |
| Commercial/company register number | [INSERT] C-209212/2026 (RJSC)/ TRAD/DNCC045957/2025 (Trade License) |
| Legal form | [INSERT] Private Limited Company |
| Responsible court / public authority | [INSERT] |
| Headquarters location question | [SELECT YES/NO AND COMPLETE IF YES] Level 29,221St Georges Terrace, Perth, WA 6000. |
| Compulsory exclusion grounds | [SELECT NO/YES; PROVIDE DETAILS IF YES] |
| Facultative exclusion grounds | [SELECT NO/YES; PROVIDE DETAILS IF YES] |
| Self-cleaning measures | [COMPLETE IF APPLICABLE] |
| Turnover threshold | [SELECT YES/NO AFTER EVIDENCE REVIEW] |
| Employee/manager threshold | [SELECT YES/NO AFTER EVIDENCE REVIEW] |
| Technical-field reference project numbers | [INSERT] |
| Required-region reference project numbers | [INSERT] |
| EU-Russia sanctions declaration | [CONFIRM AFTER REVIEW] |
| Owners and controlling parties | [INSERT NATIONALITY, FUNCTION, FAMILY NAME AND GIVEN NAME] |
| Signatory / designation / date / seal | [COMPLETE AND SIGN] |

### A.2 Consortium Declaration

| Authorized representative | ACNABIN, Chartered Accountants |
| --- | --- |
| Other member | CipherShield Bangladesh Ltd. |
| Consortium postal address | [INSERT] |
| Consortium email | [INSERT] |
| Account holder | [INSERT] |
| Bank | [INSERT] |
| IBAN | [INSERT] |
| BIC | [INSERT] |
| ACNABIN signatory/date/stamp |  |
| CipherShield signatory/date/stamp | [COMPLETE AND SIGN] |